Request for Quote – Structural Concrete Slab

August 19, 2015

The City of Columbia is seeking quotes to construct two structural concrete slabs to be used as the base for bleachers at the Ridley Sports Park football fields located at 6148 Trotwood Avenue, Columbia TN 38401.

Bidder’s Responsibility

- Furnishing all equipment, fuel, labor and materials required to construct two structural concrete pads 15 feet by 24 feet by 5 inches.

- Provide liability, workers compensation and automobile insurance as required within 10 days of the issuance of a purchase order or the commencement of any work whichever is earlier.

  - Workers Compensation – State of Tennessee Statutory Limits ( This requirement shall apply to any vendor employing anyone)

  - Automobile Insurance - $100,000 liability

  - General & Comprehensive Liability - $100,000.00

- Required Services

  - Grade designated areas such that the finished grade of the pad will be no higher than 2 inch above the surrounding terrain and complaint with ADA standards.

  - Install a 3 inch thick 15 foot by24 foot layer of limestone gravel as a base .

  - Form and pour a 5 inch thick reinforced concrete pad using a 3500 psi concrete and 4 inch welded wire reinforcing throughout the slab.

  - Level and broom finish the slab.

  - Cut expansion joints in a 5 foot by8 foot panel pattern across the slab.

  - After removal of the forms, backfill the perimeter of the slab, seed and straw the disturbed areas.

  - Clean the construction site of all construction debris.

  - The bid shall be a fixed fee and cover all labor, materials and equipment required.

City’s Responsibility

- Pay for services rendered within 15 days of invoicing provided services requested by and performed to the satisfaction of the Deputy Director of Parks & Recreation Maintenance as evidenced by his signature on the invoice.

- Allow access to the construction area during normal operating period that the Park is open.

Your Bid

- The bids shall be based upon a single fix price and shall include all required services as outlined above.

- Your bid shall be signed by someone authorized to bind your company.

- Your bid may be submitted on the form provided with this request or other form normally used to supply quotes provided it clearly states the scope of the project and a completed price per slab and total project price.

Other conditions:

- Bid must be returned on or before 2:30 PM CST, September 1, 2015 to Danny King, Assistant Finance Director, 700 North Garden St., Columbia TN 38401. Bids may be mailed or hand delivered to this address.

- Bids may not be withdrawn for a period of 60 days following the due date.

- The City of Columbia reserves the right to reject any and all bids, to waive any informal technicalities or defects, the scope and nature of which it shall be the sole judge, in any bid, insofar as such technicality or defects do not legally, materially or substantially change such bid. The said City, unless otherwise specified by the bidder, reserves the right to accept any item on bid.

- The City reserves the right to cancel an accepted bid or contract in whole or in part due to nonperformance or non appropriation of funds.

The remainder of this page is intentionally blank

BID SHEET

Structural Concrete Slab

Vendor Name: _________________________________________________________________

Vendor Address: ________________________________________________________________

City: _________________________________  ST _______________ Zip __________________

Phone # ______________________________    Fax # __________________________________

EIN or SSAN# _____________________________ Email: ______________________________

Labor, Equipment and Materials to construct a 15 foot by 24 foot concrete reinforced slab Pursuant to the terms and conditions as describe Request for Quote – Structural Concrete Slab dated August 19, 2015, I the undersigned submit the bid as indicated above subject to any additional terms, conditions or exceptions as also noted above. My signature certifies that the accompanying bid is not the result of or affected by, any act of collusion with another person or company engaged in the same line of business or commerce, or any act of fraud punishable under the Laws of the State of Tennessee or the United States. Furthermore, I understand that fraudulent and collusive bidding is a crime and can result in fines, prison sentences, and civil damage awards. I hereby certify that I am authorized to sign this bid for the bidder.

I agree to all Bidder Responsibilities as noted in the Request for Quote – Structural Concrete Slab, a copy of which is attached and made a part of my bid.

I understand that no bid shall be complete and therefore will not be considered until proof of insurance is furnished to the Purchasing Agent for the City of Columbia.

Signature of Bidder: _____________________________________________________

Title: __________________________________________________________________

Date Submitted: _____________________________