City of Spartanburg 
Procurement and Property Division
Post Office Drawer 1749, SC 29304-1749 P (864)-596-2049 F (864) 596-2365
                                                       ADDENDUM # 1

Piedmont Community Action Building  

Asbestos and Lead Base Paint Abatement

& Building Demolition 
704 Howard Street
Proposal # 1718-05-01-01 
                                                                             April 24, 2018
Changes:
· The bid will be extended one week. The new bid date will be May 8, 2018, no later than 3 PM, City Hall, 145 W. Broad Street, at which time they will be publicly opened and read aloud in the Training Room, same location. All bid shall be received prior to bid opening at 3:00 pm. Information pertaining to bids are on the website.
· The sentence; “Project duration shall be 30 day from the Notice to Proceed for base bid” is incorrect. The new duration for the project will be 120 days from the Notice to Proceed.
· Add Non-Collusion Affidavit  statements (document ) 

· Add  Immigration reform act
