Request for Proposal

Professional Services

HAMPTON COUNTY SENIOR CENTER ACCESSIBILITY/

ENERGY EFFICIENCY IMPROVEMENTS

CDBG #4-CE-19-005

Hampton County is accepting proposals for engineering/architectural services regarding the design of several activities to improve 2 senior centers located at 108 Pine Street, Hampton, SC 29924 and 750 Fifth Street, Estill, SC  29918.  For each building, these activities include replacing existing HVAC system, installing new roof, new windows, accessible doors, spray foam insulation, making restrooms accessible, and constructing an additional 1000sf (approx.) to each building.  Each existing building is approximately 3200sf.

This project will be funded all or in part through Community Development Block Grant (CDBG) funds from SC Department of Commerce, and the successful firm shall comply with all requirements of the CDBG program. Enclosed are location maps for the activities. The CDBG application, including the cost estimate, is available for review by contacting Barbara A. Johnson, (843) 473-3951.

Scope of Work:

The following items will be considered part of the Proposal to complete the work.

Design

1. Project Preparation

• Conduct survey to document existing conditions, etc.

• Prepare preliminary design documents and cost estimate for Owner’s review.

• Prepare final design/bid documents and detailed plans for contractors and identify 				anticipated quantities and for

• Prepare submittals required to obtain all necessary permits.

2. Bid Phase

• Advertise project.

• Prepare and distribute plans to interested bidders, respond to bidder’s questions, and prepare 		and issue addenda as required.

• Conduct bid opening

• Review bids, evaluate contractors, and make recommendation.

3. Construction Phase

• Prepare contract documents and conduct pre-construction meeting.

• Construction administration (review contractor submittals, requests for information, 				requests for payment, and preparation of change orders, as required.

4. Permitting

• Land Disturbance Permit or waiver.

• Other permits as may be necessary

5.  Project Closeout

• Prepare project punch list and participate in final inspections.

• Prepare record drawings and other CDBG project close-out documents as required.

• Request project acceptance and permits from agencies.

Construction Observation

1.  Perform construction observation (assume 6 months, approximately 6 hrs/week average)

Minimum Qualifications:

To be considered for this project, the prime firm that would engage in a contract with the Hampton County must meet the following criteria:

1. Appropriate licensing as may be required for this type of work in South Carolina.

2. Licensed to practice engineering and surveying in South Carolina.

3. Demonstratively active in the provision of the types of services outlined to municipal clients for the past 10 years.

4. Familiarity in working with federally funded (CDBG) projects.

5. Since the contract will be paid for in part with federal funding, all respondents must be registered in the System for Award Management (SAM). Please visit www.sam.gov to register or to check your SAM registration.

Deliverables:

1. Construction cost estimate and recommendation on upgrades and new construction methods.

2. Complete bid package.

3. Contract documents (quantity as required by CDBG and Contractor, plus hard copies for Owner).

4. Regular status report by e-mail to owner and project administrator.

5. All necessary permits.

6. Proposed project schedule.

7. As-built record documents once project has been completed.

Proposal to Include:

1. Firm Qualifications Statement.

2. Proposed Project Team qualifications.

3. Familiarity with the Hampton County.

4. Project approach and proposed schedule.

5. List of relevant projects completed in the last five (5) years.

Method of Award:

Evaluation of firms will be based on the following information provided for the criteria itemized below and will be ranked accordingly.

1.  Overall experience of the firm: 						0 - 20

2.  Project Team: 								0 - 15

3.  Familiarity with the Hampton County & Towns of Hampton & Estill: 	0 - 25

4.  Project Approach and Schedule: 						0 - 20

5.  Qualifications demonstrated by past projects: 				0 - 20

Proposals will be ranked and graded on what is submitted.  Interviews are not anticipated. With the exception of a “0”, the ranking system above will be implemented such that each firm will have a discrete and unique rank for each of the above criteria.

Hampton County will select the highest ranked firm and begin negotiations with that firm regarding scope, schedule, and cost of services. If negotiations with the top ranked firm are unsuccessful, Hampton County will discontinue the negotiations and begin negotiations with the second highest ranked firm.

Hampton County reserves the right to reject any and all proposals, and to award a contract that is most advantageous, and in the best interest of Hampton County.

Questions regarding this solicitation must be submitted via email to Barbara A. Johnson at bjohnson@lowcountrycog.org  no later than 11:00AM on Friday, January 24, 2020. Answers to all questions will be posted on the Lowcountry Council of Governments website as an addendum to this bid.

Five (5) sealed copies of the proposals are due in the offices of Lowcountry Council of Governments on behalf of the County by 3:00PM on Friday, January 31, 2020, at which time they will be publicly opened. All late submittals will be returned unopened to sender.  Proposals must not exceed 10 pages in length and must be a minimum of 11-point font. Proposals must be submitted in a sealed envelope and include the firm’s name and project’s name to the following address/location:

DELIVER TO:						MAIL TO:

Barbara A. Johnson                                                        Barbara A. Johnson

Lowcountry Council of Governments                         	Lowcountry Council of Governments

634 Campground Road					P.O. Box 98

Yemassee, SC  29945					Yemassee, SC  29945

PROJECT- HAMPTON COUNTY			PROJECT- HAMPTON COUNTY

SENIOR CENTERS					SENIOR CENTERS

Please contact Barbara A. Johnson with Lowcountry Council of Governments at (843) 473-3951 or (843) 473-3990; bjohnson@lowcountrycog.org  if you have any questions or comments about this project.

“EQUAL EMPLOYMENT OPPORTUNITY”