AGREEMENT FOR PROFESSIONAL SERVICES

| Date: February 11th, 2019 | (Proposal is valid for 30 days) |
| --- | --- |
| Client | Project |
| Platte County r-3 School District 998 Platte Falls Rd | Wilson Auditorium, Audio-Video Systems Renovation |
| Platte City, MO 64079 |  |
| Contact: Jay Harris – Executive Director of Operations | Henderson Project Number: 1950001098 |

# Project Description and Scope of Services

Henderson Engineers, Inc. (Henderson) will provide audio-video (AV), design assist services to a qualified Audio-Video Contractor selected in coordination with the Owner. Henderson’s specific scope of services is set forth in the following Scope of Services.

Audio-Video (AV): AV systems design assistance services for Wilson Auditorium. Services include: Basis of design narrative, recommendation of Contractor, review of Contractor’s design documentation, design support and advice to Contractor during project, and system commissioning.

No sound or AV systems design for restrooms, concourses, concession stands, hallways, or classrooms is included with this proposal. This proposal does not include the creation or delivery of biddable construction documents.

The project shall be phased over the course of three calendar years to accommodate the Owner’s budget capabilities. Milestone events of the project include:

## On-site visit to document existing conditions

- Create a drawing showing existing conduit pathways based on the above visit

- Create narrative of proposed system solutions factoring in the 3-year process

- Invite no more than 3 local contractors to submit pricing

- Participate in pre-bid walk-thru with all contractors in attendance

- Review bids and make Contractor recommendation

- Review Contractor’s shop drawings which will include detailed design information, list of equipment, signal flow diagrams, installation details, etc.

- Respond to RFIs and questions during the installation

- Phase One installation will occur late spring/early summer 2019

  - Visit the site at the end of Phase One installation to observe system performance

  - Create and verify punch list

  - Assist the contractor with verbal instruction

  - Contractor will attend first use

- Phase Two installation in the late spring/early summer of 2020

  - Visit the site at the end of the installation to observe system performance

  - Create and verify punch list

  - Assist the contractor with verbal instruction

  - Contractor will attend first use

- Phase Three installation will occur late spring/early summer 2021

  - Visit the site at the end of Phase Three installation to observe system performance

  - Create and verify punch list

  - Assist the contractor with verbal instruction

## Contractor will attend first use

- Review Operation/Maintenance manuals

- Contractor will warranty each phase of the system and installation for one year from date of phase completion

Should the project proceed past the Services End Date listed herein, additional services shall be available per the Hourly Rate Schedule set forth below.

# Services and Fee Detail

Fee Type	Fixed Fee

|  | Phase 1 (2019) |  |
| --- | --- | --- |
|  | Audio-Video | $8,080 |
|  | Electrical | $2,120 |
|  |  | $10,140 |
|  | Phase 2 (2020) |  |
|  | Audio-Video | $8,080 |
|  | Electrical | $2,120 |
|  |  | $10,140 |
|  | Phase 3 (2021) |  |
|  | Audio-Video | $4,380 |
|  | No electrical updates anticipated | $0 |
|  |  | $4,380 |
|  | Total Henderson Professional Services Fee (All Phases) | $24,660 |
|  | Estimated Reimbursable Expenses (Travel, shipping, and production costs) | N/A |
|  | Reimbursable Expenses Multiplier | N/A |
|  | Professional Services Start/End Date | (2/14/2019) / (10/1/2021) |

### When accepted by Client this Proposal for Engineering Services and its attachments shall become a binding contract between the parties and shall make it subject to the Scope of Services and Terms and Conditions, which are incorporated by this reference. Henderson is authorized to begin performance upon its receipt of a copy of this Contract signed by Client. If Henderson proceeds at the direction of Client and Contract is not signed, or altered within ten (10) business days, then it is agreed that terms of Contract are accepted by Client.

| Accepted for Client: |  | Accepted for Henderson Engineers, Inc. |
| --- | --- | --- |
| By (signature |  | By (signature): |
| Print Name:Jay Harris |  | Print Name: Doug Weis |
| Title:Executive Director or Operations |  | Title: Vice President |
| Date:February 22, 2019 |  | Date: February 11, 2019 |

SCOPE OF SERVICES

Only services marked with an “X” are included in the Scope of Services.

Services not marked can be provided as Additional Services if requested. Services not listed are excluded.

### Disciplines included in Scope of Services (See following sections for specific tasks):

- Mechanical

☒ Electrical

- Plumbing

- Fire protection

- Refrigeration

- Acoustics

☒ Audio-Video (AV)

- Security

- Architectural lighting

- Telecom

- Broadcast

### Document Submittals:

- Schematic Design

- Design Development

- Construction Documents Review – 50%

- Construction Documents Review – 90%

- Issue for Permit

- Issue for Bid

- Issue for Construction

- Design based on prototype provided by client

- This project is intended to serve as a prototype for use in the design of subsequent projects.

### Specifications Format:

- Specifications on drawings

- MasterSpec format 2004 book specifications

### BIM:

- Develop BIM Execution Plan

- Export Clash Detection Views

- Perform Clash Detection

- Host BIM Coordination Meetings

### Compliance Documentation:

Refer to Energy Modeling section for services relating to performance path energy code compliance.

- ASHRAE 90.1 or IECC Energy Code compliance form completion (prescriptive path only).

- California Title 24 Part 6 (Energy Code) compliance form completion (prescriptive path only).

- California Title 24 Part 11 (CALGreen) completion.

- Florida Energy Code (FlaCom) compliance form completion (prescriptive path only).

- Mall or landlord forms

- Permit application forms

- Self Certification Forms (New York City)

- Refrigeration energy code calculations

### LEED™:

Refer to Energy Modeling section for services relating to building simulation for building certification programs.

- LEED design/documentation services not included

- Design with a goal to seek certification under the indicated rating system

  - LEEDv4 Building Design & Construction (BDC)

  - LEEDv4 Interior Design & Construction (IDC)

  - LEEDv4 for Operations & Maintenance (O&M)

  - LEEDv4 for Neighborhood Development

- Involvement in LEEDv4 Integrated Process Credit

- Involvement in the LEEDv4 Environmental Quality (EQ): Acoustic Performance Credit

- LEED checklist

- Owner's project requirements document

- LEED submittal documentation

- LEED project facilitation

### Concept Design Phase:

Refer to Meetings and Travel Time for additional services included within this phase.

- Energy benchmarking

- Climate analysis

- Electrical system options analysis

- Rule-of-thumb major equipment size estimates

- Utility main size estimates

- Preliminary design narratives

### Schematic Design Phase:

Refer to Meetings and Travel Time for additional services included within this phase.

☒ Basis of design narrative to be distributed to Audio-Video Contractor candidates

- Construction document sheet index

- Major equipment sizing and location plan

- Preliminary equipment room sizing

- Chase sizing estimates (based on rules of thumb)

- Plenum space allocation analysis

- Preliminary site plan showing utility connection points

- HVAC zoning plan

- HVAC Controls system integration philosophy

- Define lighting level criteria

- Establish preliminary sanitary/storm invert elevation

- Create as-built drawings of existing conditions

### Design Development Phase:

Refer to Meetings and Travel Time for additional services included within this phase.

- Demolition drawings

- Electrical single-line Diagrams

- Mechanical single-line Diagrams

- HVAC load calculations

- Ventilation calculations

- Air balance calculations

- Incorporate smoke evacuation concept (concept provided by 3rd party code consultant)

- Equipment cut sheets

- Equipment plans

- Interior lighting design services

  - Basic lighting design services provided by Henderson.

  - Architectural Lighting services provided by Henderson.

  - Layout and fixture selection provided by architect, owner, or 3rd party lighting designer.

  - Henderson will not provide lighting design services.

- Exterior facade lighting design services

  - Basic lighting design services provided by Henderson.

  - Architectural Lighting services provided by Henderson.

  - Layout and fixture selection provided by architect, owner, or 3rd party lighting designer.

  - Henderson will not provide lighting design services.

- Exterior site lighting design services

  - Basic lighting design services provided by Henderson.

  - Architectural Lighting services provided by Henderson.

  - Layout and fixture selection provided by architect, owner, or 3rd party lighting designer.

  - Henderson will not provide lighting design services.

- Device layout (for a single typical room)

- Zone terminal unit layout

- Preliminary equipment and lighting schedules

- Two line duct/pipe mains in/out chases

- Typical floor section

- Details

- Specifications table of contents

- HVAC control diagrams, sequence of operations and initial setpoint matrix

- HVAC control system performance specification only (in notes on equipment schedule)

- Roof drain riser location and slope height requirement

### Construction Document Phase:

Refer to Meetings and Travel Time for additional services included within this phase.

- HVAC Piping plans

- HVAC duct plans

☒ Electrical power plans for audio-video infrastructure

- Interior lighting plans

- Exterior facade lighting plans

- Exterior site lighting plans

- Plumbing piping plans

- Plumbing riser diagram

- Final specifications

- Final calculations

- Final schedules

- Final details

- Final HVAC control sequences and setpoint matrix

- Drawings for rough-in box and conduit for Voice/Data/POS Outlets.

  - Layout provided to Henderson by others.

  - Layout not provided to Henderson (see “Telecom” for detailed services)

- Drawings for rough-in box and conduit for security and/or audio-visual devices.

  - Layout provided to Henderson by others.

  - Layout not provided to Henderson (see “Telecom” for detailed services)

- Extension of utility services to area of work

- Generator power design System Purpose

  - Healthcare EPSS (NEC Art. 517)

  - Emergency (NEC Art. 700)

  - Legally Required (NEC Art. 701)

  - Standby (NEC Art. 702) Installation Type

  - Permanently installed

  - Temporary/Portable installation

- Design for UPS / back-up power

- Lightning protection performance specification

### Coordination Services

Consultants’ deliverables must be provided to Henderson at least 5 working days prior to any Henderson deliverable issue date influenced by the consultant content. Refer to Meetings and Travel Time for additional services included within this phase.

- Coordinate lighting design provided by architect, owner, or 3rd  party lighting consultant

- Coordinate with IT, security, AV consultant

- Coordinate with food service consultant

- Coordinate with 3rd party commissioning agent

- Coordinate with 3rd party code consultant

- Coordinate with 3rd party medical equipment consultant

### Bid/Negotiation Phase

Refer to Meetings and Travel Time for additional services included within this phase.

- Respond to Bidder Questions

- Bid Review and Analysis

Limited Construction Administration Services Refer to Meetings and Travel Time for additional services included within this phase.

- Participate in weekly construction conference calls. Presuming ten week(s) in schedule and two hour(s) per call.

☒ Respond to construction RFI’s within seven

business day(s) of receiving construction RFI at Henderson.

☒ Review submittals (maximum of two review(s) per submittal)

- Review O&M manual (maximum of one review) for general inclusion of all required items.

- Review Test & Balance report (maximum of one review(s))

- Review contractor as-built drawings (including up to one review of each system). Reviews limited to adherence to owner required format and general knowledge of the project.

- Prepare record drawings to include all issued addendums, change orders requiring drawing updates, and construction RFI’s requiring drawing updates.

☒ Review and comments on cost estimate(s) on one

occasion. Reviews limited to comments on quantities and general system level costs based on past experience. Review is contingent on adequate back-up documentation from contractor/ estimator.

### Studies:

- MEP existing conditions analysis

- Opinion of probable construction cost (AV and Broadcast only)

- Opinions of probable luminaire cost

- Fault-current study

- Electrical coordination study

- Arc flash study

- Computational Fluid Dynamics (CFD) fire modeling

- Smoke control analysis report

- Lightning protection risk analysis

### Fire Protection:

- Fire Alarm layout with performance specification

- Fire Alarm design drawings with wiring, voltage drop and battery calculations

- Fire Sprinkler performance specification only (No sprinkler layout)

- Fire Sprinkler drawings with sprinkler layout and performance specification

- Fire Sprinkler design drawings with sprinkler

locations, pipes and hydraulic calculations

- Fire Pump design

### Refrigeration

- Drawings and Specifications

- Refrigeration pipe sizing and routing

- Condensate pipe sizing and routing

- Freezer and cooler room(s) evaporator sizing

- Legends and complete system labeling

- Suction and liquid control valve sizing

- Refrigeration rack sizes and locations

- Refrigeration condenser sizes and locations

- Refrigeration case/coil sizes and locations on Refrigeration racks

- Refrigerated case selections

- Coordinate information provided by refrigeration vendor, retailer and installer

- Refrigeration energy management drawings and specifications

  - Include mechanical energy management drawings and specification.

  - Include lighting energy management drawings and specification.

- Energy management set points identified

### Architectural Lighting:

- Interior architectural lighting design services

- Exterior façade architectural lighting design services

- Exterior site architectural lighting design services

- Coordination Meetings: N/A in-town, N/A out-of- town.

- Design intent narrative

- Lighting Concept Design

- Lighting layout documents

- Light fixture cut sheets

- Lighting control intent diagrams

- Lighting Calculations

- Development of custom luminaires

- Full or partial scale lighting mockups

- Lighting photometric calculations

- Lighting detail sketches

- On-site aiming of lighting fixtures:  N/A site visit(s)

- On-site programming: N/A site visit(s)

### Audio-Video (AV):

- AV system design assist

  - Conference/Meeting rooms

  - Classrooms

  - Seating Bowl

  - Suites

  - Clubs and Lounges

  - Concourses

  - Concessions

  - Restrooms

☒ PAC

  - Gymnasium

  - Music Rooms

  - Lecture Hall

  - Football Field

  - AV Equipment List

- Sound masking system design

- Television distribution system design (traditional)

- Control system design

- Digital signage system design

- IPTV (internet protocol television) design

### Security:

- Access control system design

- Emergency/blue light phone system design

- Intrusion detection system design

- Video surveillance system design

### Telecom:

- Interior structured cabling system design

- Outside plant structured cabling system design

- Wi-Fi system design (“HEAT” mapping)

- Wi-Fi system design (grid layout)

- Network system specification

- Telephone system specification

### Acoustics/Noise Control:

- On-site acoustical assessment of existing spaces: N/A site visit(s)

- Environmental noise assessment: N/A site visit(s)

- MEP systems noise control guidelines

- Recommendations for noise criteria

- Recommendations for natural sound reinforcement

- Review MEP systems documents relating to noise

- Review architectural documents relating to acoustics

- Recommendations for sound isolation

- Recommendations for sound retarding doors and/or operable partitions

### Broadcast:

- Prewire for broadcast

- Prewire for in-house replay

- Video replay control room design

- Interview Room broadcast design

- Post-production (edit suite) design

- Camera locations

- Television studio design

- Scoreboard, ribbon board, time clocks system design

### Energy Modeling:

- Benchmarking and climate analysis

- Conceptual Design phase energy modeling

- Schematic Design phase energy modeling

- Design Development phase energy modeling

- LEED v4 building rating system energy modeling and documentation as follows:

  - EA credit Optimize Energy Performance

  - IP credit Integrative Process

- Energy code performance path compliance modeling and documentation:

  - ASHRAE 90.1 / IECC energy code

  - California Title 24 Part 6 energy code

  - Florida Energy Code

- Calibrated modeling where the energy model seeks to align with existing building operating and/or utility bills

# Meetings and Travel Time

These numbers include the numbers for meetings and observations referenced elsewhere in the document.

☒ Perform one initial site observation to document existing pathways

☒ Attend design coordination meetings:

  - Telecommunications (two meetings)

☒ Audio-Video (two meetings per phase – one meeting on site with selected Contractor and one meeting at Henderson offices to review Contractor design documents)

  - Broadcast (two meetings)

  - Security (two meetings)

  - Acoustics/Noise Control (two meetings)

  - Meetings in the KC Metro Area (as required)

☒ Attend pre-bid meeting with Contractor candidates

- Attend bid opening meeting(s).

- Attend on-site construction meeting(s).

- Construction site observation visit(s) with report:

  - Telecommunications (two visits)

  - Audio-Video:

☒	Initial visit with two staff, approximately two hours on site (as construction nears completion)

☒	Follow-up visit with one staff, approximately one days on site (End of Phase 1: system verification and audio system tuning/commissioning)

☒	Follow-up visit with one staff, approximately four hours on site (End of Phase 2: system

verification)

☒	Follow-up visit with one staff, approximately four hours on site (End of Phase 3: final system verification)

□	First use assistance (one person)

  - Broadcast:

    - Initial visit with one staff, approximately two days on site

    - Follow-up visit with one staff, approximately two days on site

    - Follow-up visit with one staff, approximately one day on site

    - First use assistance (one person)

  - Electronic Security (two visits)

  - Acoustics/Noise Control (one visit)

# Additional Services

The services listed under Scope of Services which are not checked may be considered additional services. Additional services shall be provided only upon authorization by the Client and shall be paid for by the Client as hereinafter provided. Fees will be invoiced on a time and expense basis for any Additional Services authorized in writing by the Client, and will be invoiced separately at the following standard hourly rates. Other additional services may include, but are not limited to:

- Modifications to base building utilities or utility improvements to space.

- Evaluation of substitutions.

- Value engineering.

- Responses to construction RFIs where such information is available to the contractor.

- Services made necessary due to default or insufficient work of a contractor.

- Envelope compliance documentation based on architect’s proposed design.

- BIM Renderings.

- Design of theatrical/stage lighting.

- Photorealistic renderings of lighting designs.

- Design of internally illuminated signage.

- Design of broadcast lighting.

- Storm water design.

- Documentation of, or modification to, base building utilities within tenant space which services other spaces.

- Street lighting.

- Solar hot water system design.

- Photovoltaic power system design.

- Lightning protection design.

- Wind power system design.

- Mock-ups.

- Daylighting design.

- Audio System Training (Advanced)

# Assumptions

Basis of Proposal

The Scope of Services above is based on the information provided to Henderson as of the date of this proposal. Changes to the scope, changes in conditions, additional information, or redesigns may necessitate additional services.

Plan documents

Plans are generally coordinated with other disciplines but minor clashes may still exist. It is the expectation of Henderson that an installation contractor will be retained to cross check final equipment and component dimensions once they have completed the submittal process. Specifications and/or details will include some accessories that are not shown on plans due to scale limitations. Plumbing plans cover components within 5’- 0” outside of the building and do not include foundation drainage.

BIM Assumptions

### Level of Development:

Systems covered by this scope of work are graphically represented within the model as a generic system, object, or assembly with approximate quantities, size, shape, location, and orientation (LOD 200 as defined by BIM forum 2016 level of development specification). Model content is limited to show the routing and installation intent of building systems and is generally coordinated with the architectural design and design of other consultants.  Final coordination is the responsibility of the installation contractor.

### Authorized Uses are Limited to the Following:

The Model is suitable for general clash detection with other consultants’ elements and systems. If the model is used to generate quantity take offs for cost estimating purposes, there is no guarantee of completeness or accuracy. When conflicts arise, the contract documents take precedence over the model. The Model may be used to show ordered, time-scaled appearance of majority of detailed architectural and other consultants’ elements and systems. The Model and its content may only be used as stated above and only for this Project. It may not be used for any other purpose without first obtaining Henderson’s written permission.

### Copyright and Distribution:

Henderson is not transferring its copyrights or other rights in the Model or the Model content. The Client will be given a license to use the Model for the Authorized Uses listed above. The recipient may not distribute the Model or the content of the Model, to any other person or entity, including contractors or other consultants on the Project, nor may it be shared with anyone within the Client’s organization who does not have a need to access it for the listed uses on this project without the written consent of Henderson.

# Fee Details

Reimbursable Expenses

Client shall reimburse Henderson, at the multiplier listed in the Fee Detail, for reimbursable expenses necessarily incurred by Henderson in relation to the Project. Reimbursable expenses include, but are not limited to:

- Reproductions, plots, postage, handling, and delivery of Project related documents and electronic media requested by the Client or Owner

- Travel expenses including, but not limited to, airfare, lodging, meals, airport parking, and car rental

- Overnight delivery, handling, and postage charges

- Local delivery, handling, and postage charges

- Automobile mileage, required to meet Project meeting requirements and site visit requirements, calculated at the current published IRS standard mileage rate.

Sales/Excise Tax

Sales tax will be applied when required by law. Any sales or excise taxes are in addition to, and are not included in, the stated fee. Any necessary sales or excise taxes will be billed to Client and are payable within thirty days of the invoice.

# HOURLY RATE SCHEDULE - $ per hour

Core Rates	Additional Rates

| Principal | 190 | Senior Fire Code Consultant | 165 |
| --- | --- | --- | --- |
| Department Director | 160-170 | Fire Code Consultant | 145 |
| Senior PM / Engineer / Designer | 160 | Senior Broadcast Designer | 165 |
| Lead PM / Engineer / Designer | 140 | Senior / Lead Acoustical Consultant | 140-160 |
| Engineer / Designer III | 130 | Acoustical Consultant | 105-120 |
| Engineer / Designer II | 115 | Senior Architectural Lighting Designer | 120-150 |
| Engineer / Designer I | 105 | Architectural Lighting Designer | 105-110 |
| Site Observation Specialist | 100-105 | Construction Manager | 140 |
| BIM/CADD Technician | 80-85 | Electrical Systems / Eng. Manager | 140 |
| Administrative Specialist | 80-85 | Commissioning Manager / Agent | 130 |
|  |  | Commissioning Technician | 105-115 |
|  |  | Estimator | 130 |
|  |  | Certified Energy Manager | 130 |
|  |  | Project Developer / Coordinator | 105 |

# TERMS & CONDITIONS

This Contract is entered into by the Client and Henderson Engineers, Inc. (Henderson). For purposes of this document the term Henderson pertains to all employees, officers, directors, and all divisions of Henderson Engineers, Inc.

Performance of Services: Henderson shall perform the basic services as outlined above, and additional services as required or directed by the Client in consideration of the fee arrangements and payment terms described in this Contract. Henderson shall perform its services consistent with the professional skill and care ordinarily provided by professionals practicing in the same or similar locality under the same or similar circumstances. Henderson shall perform its services as expeditiously as is consistent with the standard of care.

Verification of Existing Conditions: Because evaluation of the existing structure or site requires that certain assumptions be made regarding existing conditions the Client agrees to indemnify and hold Henderson harmless from and against any and all damage, liability and cost arising or allegedly arising out of any existing conditions which Henderson is unable to verify. Henderson shall not be required to sign any documents that would result in Henderson having to certify, guarantee or warrant the existence of conditions that Henderson cannot ascertain.

Changed Conditions: In light of occurrences or discoveries that were not originally contemplated by or known to Henderson, Henderson may at such time call for contract renegotiation. If terms cannot be agreed to through good faith negotiations, the parties agree that either party has the absolute right to terminate this Contract.

Hazardous Materials: In the event Henderson or any other party learns of asbestos, toxic materials, or other hazardous materials (“Hazardous Materials”) at the jobsite, Henderson may, at its option and without liability for any damages, suspend performance of services until the Client identifies, abates and/or removes the Hazardous Materials and warrants that the jobsite is in full compliance with applicable laws and regulations. Henderson is not responsible for any services related to Hazardous Materials or any claims resulting from the existence, discovery, or removal of Hazardous Materials or costs associated therewith.

Information Provided by Client: Client shall provide information in a timely manner regarding requirements for and limitations on the Project, detailed layouts showing the location of connections, tabulations and information on equipment designed, specified, or furnished by others,

a copy of the preliminary estimate or updated estimates of the cost of the work, bidding documents, bid tabulations, negotiated proposals and contract documents, including change orders and construction change directives, as well as any information requested by Henderson. Henderson shall be entitled to rely upon the accuracy and completeness of information provided by Client. Client represents that it has obtained all necessary rights, approvals, and consents necessary for Henderson to use, in the course of performing Services hereunder, any information provided by Client.

Notification of Defects: Client shall promptly report to Henderson any defects or suspected defects in Henderson’s services of which Client becomes aware. Failure by Client, or its contractors or subcontractors, to promptly notify Henderson shall relieve Henderson of the costs of remedying the defects above the sum such remedy would have cost had prompt notification been given.

Opinions of Probable Costs: In providing opinions of probable cost, the Client understands that Henderson has no control over costs or the price of labor, equipment or materials, or over the Contractor's method of pricing, and that the opinions of probable construction costs provided herein are to be made on the basis of Henderson's qualifications and experience. Henderson makes no warranty, expressed or implied, as to the accuracy of such opinions as compared to bid or actual costs. Henderson shall be compensated as Additional Service, as provided for herein, for all time spent to review, redesign and to incorporate revisions due to probable costs.

Substitutions and Value Engineering: Substitutions and value engineering reviews shall be submitted in a timely manner so as to cause no delay. Henderson shall be compensated as an Additional Service for any modification to the Construction Documents required due to Owner approved substitutions or value engineering. If the Client accepts a change that is not recommended in writing by Henderson, the Client agrees to indemnify, defend, and hold Henderson harmless from any claim, damage, liability, or cost which arise in connection with, or as a result of, the incorporation of such changes accepted by the Client.

Ownership of Documents: All documents, including all documents on electronic media, prepared by Henderson under this Contract are instruments of Henderson’s professional service and shall remain the property of Henderson and may be used by Client for purposes of constructing and maintaining this Project, but may not be modified or used by the Client for any other purpose without  the  written  prior  consent  of  Henderson.   Any

unauthorized use or modification of Henderson’s instruments of services shall be at Client’s sole risk and with no exposure to Henderson. Further, to the extent permitted by law, Client agrees to release, indemnify, and hold harmless Henderson and its subconsultants from all costs and expenses, including the cost of defense, related to damages, liabilities, claims and causes of action arising from the Client’s reuse or modification of the Instruments of Service

Interpretation of Documents and Reports: The Client shall confer with Henderson before issuing interpretations or clarifications, or allowing others to issue interpretations or clarifications, of reports or documents prepared by Henderson. Henderson is not responsible for interpretations of its documents by others.

Construction Phase Services: Henderson shall be responsible only for those Construction Phase services expressly required of Henderson in the Scope of Services section of this Contract. With the exception of such expressly required services, Henderson shall have no other obligations during construction and Client assumes all responsibility for all other necessary Construction Phase professional services. Client waives all claims against Henderson that may be connected in any way to Construction Phase professional services except for those services that are expressly required of Henderson in the Scope of Services. If Henderson’s scope of services includes site observation, Henderson shall visit the Project at appropriate intervals during construction to become generally familiar with the progress and quality of the work and to determine if the work is proceeding in general accordance with the Contract Documents. Henderson is not required to make detailed inspections or to provide exhaustive or continuous project review and observation services. Henderson does not guarantee the performance of, and shall have no responsibility for, the acts or omissions of any contractor, subcontractor, supplier or other entity furnishing materials or performing any work on the Project.

Jobsite Safety: The Client agrees that the contractor is solely responsible for jobsite safety and construction means and methods. Neither Henderson’s services nor presence at the site shall relieve the contractor or any other entity of its obligations, duties and responsibilities necessary for performing or coordinating all portions of the work and any health/safety precautions required by regulatory agencies. Henderson and its personnel have no authority to exercise any control over any contractor or other entity or its employees in connection with its work or any health/safety precautions.

Payment: Henderson shall submit invoices for services and reimbursable expenses in accordance with its standard practices, unless otherwise agreed. Client shall

review such invoices and, if they are considered incorrect or untimely, Client shall so notify Henderson of its dispute within ten days of its receipt of the invoice.

Client must pay all undisputed amounts to Henderson within 30 calendar days of the invoice date. No deductions may be made from Henderson’s compensation without the consent of Henderson.

Interest & Collection Costs: If payment is not received by Henderson when due, the Client shall pay as interest an additional charge of one (1.0) percent (or the maximum allowable by law, whichever is lower) of the PAST DUE amount per month. Payment thereafter shall first be applied to accrued interest and then to the unpaid principal. In the event legal action is necessary to enforce the payment provisions of this Contract, Henderson shall be entitled to collect from the Client, to the fullest extent permitted by law, any judgment or settlement sums due, reasonable attorneys' fees, court costs and expenses incurred by Henderson in connection therewith and the reasonable value of Henderson’s time and expenses spent in connection with such collection action, computed at Henderson's prevailing fee schedule and expense policies.

Betterment: If, due to Henderson’s error, any required item or component of the Project is omitted from the Construction Documents produced by Henderson, Henderson’s liability shall be limited to the difference between the cost of adding the item at the time of discovery of the omission and the cost had the item or component been included in the Construction Documents. In no event will Henderson be responsible for any cost or expense that provides betterment, upgrade or enhancement of the Project.

Mutual Waiver: Notwithstanding any other provision of this Agreement, and to the fullest extent permitted by law, neither Client nor Henderson, their respective officers, directors, partners, employees, contractors or subconsultants shall be liable to the other or shall make any claim for any incidental, indirect or consequential damages arising out of or connected in any way to the Project or to this Contract. This mutual waiver of consequential damages shall include, but is not limited to, loss of use, loss of profit, loss of business, loss of income, loss of reputation and any other consequential damages protecting all the entities or persons named herein in all contracts and subcontracts with others involved in this Project.

Dispute Resolution: Any claims or disputes between the Client and Henderson arising out of this Contract or the services to be provided hereunder, except for claims related to Client’s non-payment of compensation due, shall, as a condition precedent to litigation, be submitted to non-binding mediation in the Kansas City area.     The

costs of the mediator shall be shared equally between the parties. If a dispute is not resolved after mediation either party may submit such dispute to litigation. Venue for litigation shall be Johnson County, Kansas. If Client is in default of the payment terms of this Contract. Henderson may begin collections actions, including litigation, at its discretion without attempting mediation. Client and Henderson shall commence all claims and causes of action, whether in contract, tort, or otherwise, against the other arising out of or related to this Contract within the period specified by applicable law, but in any case not more than 10 years after the date of substantial completion of the work. Client and Henderson waive all claims and causes of action not commenced in accordance with this Section.

### Limitation of Liability: In recognition of the relative risks and benefits of the Project to both the Client and Henderson, the risks have been allocated such that the Client agrees, to the fullest extent permitted by law, to limit the liability of Henderson and its subconsultants to the Client for any and all injuries, claims, losses, expenses, damages of any nature whatsoever or claims expenses arising out of this Contract, or the services to be provided hereunder, from any cause or causes, so that the total aggregate liability of Henderson and its subconsultants to the Client shall not exceed Henderson's total fee for services rendered on this Project or $10,000, whichever is greater. Such claims and causes include, but are not limited to Henderson’s, errors, omissions, strict liability, indemnity, breach of contract or breach of warranty.

Suspension: If Client fails to make payments when due under this Contract, Henderson may elect to suspend performance of services upon five (5) calendar days' notice to Client. Henderson shall have no liability whatsoever to Client for any costs or damages as a result of such suspension caused by any breach of this Contract by Client. If the Project is suspended, delayed, or abandoned for more than 90 days, Henderson may renegotiate or terminate this Contract.

Termination: This Contract may be terminated at any time by either party upon seven (7) days’ written notice should the other party fail to perform its obligations hereunder. In the event of termination for any reason whatsoever, Client shall pay Henderson for all services rendered to the date of the termination, and all reimbursable expenses incurred prior to termination.

Construction Before Design Completion: If construction work begins before Henderson’s design is complete, the Client agrees to waive all claims against Henderson for design changes and modifications of portions of the work already constructed due to the

Client's decision to employ this process. The Client further agrees to compensate Henderson as an additional service where Henderson is required to modify, correct or adjust the Construction Documents and coordinate them because of the Client's decision to construct the Project this manner. Additionally if Client elects to solicit bids based on incomplete or schematic drawings Henderson is not responsible for change orders or increased costs that arise from the addition of details in the design process or other changes to the design prior to completion.

Delays: Henderson shall not be responsible for delays which are due to causes beyond its reasonable control. In the case of any such delay, the time of completion shall be extended accordingly. If Henderson's services are delayed or extended more than three (3) months beyond the date listed in this Contract for reasons other than the negligence of Henderson, Henderson reserves the right to modify the fee.

LEED: If one of the goals of the Project is to achieve certification under the U.S. Green Building Council’s (USGBC) Leadership in Energy and Environmental Design (LEED®) or other green building-rating system, Client understands that the Project cannot achieve LEED certification until after substantial completion of construction and will be subject to the LEED-certification process and procedures as determined by the USGBC, which are outside of the control of Henderson. Further, LEED certification will require input and effort from the Client and other parties associated with the Project that are not parties to this Contract. Henderson will make reasonable efforts to pursue LEED certification for the Project, subject to scope of services, terms and provisions of this Contract. Henderson cannot, however, guarantee LEED certification or the actual performance of the building based on Henderson’s design drawings, specifications, or resource use or consumption modeling for This Portion of the Project, nor can it guarantee certain performance levels anticipated through the

LEED-certification process.

Energy Modeling: If Henderson is to provide energy modeling under this Contract, the Client understands that any estimate of cost or energy savings represents Henderson’s professional opinion. Energy savings and costs may be affected by factors outside of Henderson’s control and Henderson does not guarantee or represent that the actual cost or energy consumption will not vary from any such estimates.

Prototype Designs: If prototype design is selected in the Scope of Services and the Client intends to reuse the construction documents produced by Henderson under this Contract on other sites and on other projects, then the Client acknowledges that the design may need

to be modified or adapted for each project site. If Henderson is not retained to provide services in connection with any of these reuses, the Client agrees to waive all claims against Henderson that might be contributed to or caused by Henderson's exclusion from the reuses, and any claims which may, with reasonable certainty, have been avoided or lessened by Henderson’s participation in any future project involving the reuse of the construction documents. In addition, the Client agrees, to the fullest extent permitted by law, to indemnify and hold Henderson harmless from all damage, liability, or cost (including reasonable attorneys’ fees and cost of defense) arising from any reuse of the construction documents on any other project or site without the involvement of Henderson in the construction phase services normally associated with such a project

Governing Law: This Contract shall be governed by the laws of the State of Kansas.

Waiver: A party’s non-enforcement of any provision shall not constitute a waiver of that provision, nor shall it affect the enforceability of that provision or of the remainder of this Agreement

Third Party Beneficiaries:  Nothing in this Contract shall create a contractual relationship with, or a cause of action in favor of, a third party against either the Client or Henderson.

Assignment: Henderson and Client bind themselves, their agents, successors, assigns, and legal

representatives to this Contract. Neither party may assign this Agreement without the written consent of the other.

Survival: Any provision or part of the Contract held to be void or unenforceable under any laws or regulations shall be deemed stricken, and all remaining provisions shall continue to be valid and binding upon Client and Henderson, which agree that this Contract shall be reformed to replace such stricken provision or part thereof with a valid and enforceable provision that comes as close as possible to expressing the intention of the stricken provision. Any dispute resolution provisions, limitations of liability, and indemnities shall survive termination of this Contract.

### Notice Applicable to Missouri Projects:

NOTICE TO OWNER

FAILURE OF THIS CONTRACTOR TO PAY THOSE PERSONS SUPPLYING MATERIAL OR SERVICES TO COMPLETE THIS CONTRACT CAN RESULT IN THE FILING OF A MECHANIC’S LIEN ON THE PROPERTY WHICH IS THE SUBJECT OF THIS CONTRACT PURSUANT TO CHAPTER 429, RSMO. TO AVOID THIS RESULT, YOU MAY ASK THIS CONTRACTOR FOR “LIEN WAIVERS” FROM ALL PERSONS SUPPLYING MATERIAL OR SERVICES FOR THE WORK DESCRIBED IN THIS CONTRACT. FAILURE TO SECURE LIEN WAIVERS MAY RESULT IN YOUR PAYING FOR LABOR AND MATERIAL TWICE.