RFP #18.0002, Structured Cabling System Questions #1

- The estimated budget for the project is $915,000

- The project time frame is 1 year starting on July 1, 2018.  Please understand that this project is for a school district and will require working around students schedule and classroom occupancy to minimize disruptions.

- The District is not seeking liquidated damages at this time.  The District is expecting that vendor resources will be allocated to this project to meet our completion time frame goal.