[image: image3.jpg]P SH.CAROLING Y

1769

ro IEENCERY




	
	Beaufort County

	
	Purchasing Department


Request for Proposal (RFP)
Beaufort County Emergency Medical Services (EMS) Stations
ISSUED DATE:

November 29, 2017


RFP DUE DATE/TIME:
January 16, 2018 3:00 p.m.



RFP NUMBER:

011618E
SUBMIT RFP TO:

Beaufort County Purchasing Director




Via Vendor Registry at




www.bcgov.net
Requests for information regarding this RFP solicitation should be directed to the Purchasing Department by calling 843-255-2350 or by emailing Dave Thomas at dthomas@bcgov.net, 
[image: image4.png]




             COUNTY COUNCIL OF BEAUFORT COUNTY
                        PURCHASING DEPARTMENT


                           106 Industrial Village Road, Bldg 2 Post Office Drawer 1228

                                Beaufort, South Carolina 29901-1228

PROPOSAL NOTICE NO.

011618E

Page 1 of 35
CLOSING DATE AND TIME: 

January 16, 2018 at 3:00 p.m. EST
PROPOSAL TITLE:


Design Build Project for Two EMS Stations for Beaufort County
You are invited to submit a proposal, in accordance with the requirements of this solicitation which are contained herein.

In order for your proposal to be considered, it must be submitted to the Purchasing Department no later than January 16, 2018 at 3:00 p.m., at which time respondents to this request will be recorded in the presence of one or more witnesses.  RFP received by the Purchasing Department after the time specified will not be considered.  Due to the possibility of negotiation with all Design Build Contractor (DBC), the identity of any DBC or the contents of any proposal shall not be public information until after the contract award is made; therefore, the public is not invited to the proposal closing.  A mandatory pre-proposal meeting is scheduled for December 14, 2017 at 1:30 pm in the Finance conference room located at 106 Industrial Village Road, Beaufort, SC 29901.  All interested vendors must attend in order to submit proposals.
The proposal must be signed by an official authorized to bind the Consultant, and it shall contain a statement to the effect that the proposal is firm for a period of at least 90 days from the closing date for submission of proposal.  Proposal must be submitted through Vendor Registry by going to the County Website at www.bcgov.net and register as a vendor.  There is no cost to register you company.  This will allow you to submit your RFP electronically.
All submittals (see Part VII, Submission Requirements) received in response to this Request for Proposals will be rated by a Selection Committee, based upon the Award Criteria as listed in Part VIII.  If the best proposal respondent is clearly identified from the point summary, there will not be a need for oral presentations.  If not, then an oral presentation from a minimum of the top two rated firms shall be required.
This solicitation does not commit Beaufort County to award a contract, to pay any costs incurred in the preparation of a proposal, or to procure or contract for the articles of goods or services.  The County reserves the right to accept or reject any or all proposals received as a result of this request, to negotiate with all qualified firms, or to cancel in part or in its entirety this solicitation, if it is in the best interests of the County to do so.

“Original Signed”
Dave Thomas

Purchasing Director

(843) 255-2350
Table of Contents











   Page Number (s)

Section I.
Preface







4


Section II.
Basis of Design






4


Section III.
Scope of Services






5 - 7









Section IV.
Proposal Submission Instructions   



7 



Section V.
Submission Requirements

8 - 10
Section VI.
Beaufort County Standard Conditions/Provisions

11-19
Section VII.
Project Fee Schedule





20

Exhibit A.
Title VI Statement to Prime Consultants, Sub-consultants,     21
Architects, Engineers, and Consultants 









Exhibit B.
Small and Minority Business Participation


23-28






Exhibit C.
Offer Form







29
Exhibit D.
Proposal and Certification





30 - 32



Exhibit E.
Evaluation Form






33
Exhibit F.
Northern Beaufort County site




see documents
SECTION I - PREFACE
Beaufort County desires to construct two (2) EMS stations. One station will be in southern Beaufort County and the other in northern Beaufort County. This work will be accomplished using a Design Build contract with a Guaranteed Maximum Price (GMP) delivery method. 
This Request for Proposal (RFP) is for Beaufort County to select an experienced Design/Build Contractor (“DBC” or “Contractor”) for the design and construction of two EMS stations. Once a Guaranteed Maximum Price (GMP) is established, the DBC is at risk for the project cost, project schedule, trade contracts and all construction set forth in the construction documents. The Scope of Work, described in more detail below, includes program management, space planning, design, pre-construction and construction of the projects.  In addition to the foregoing, the DBC will perform other duties related to these projects as outlined in the SCOPE OF SERVICES.
All Architect-Engineer Services required for these projects shall be performed by licensed Architects and Engineers registered in the State of South Carolina. 
Contract type to be negotiated shall be AIA A141 – 2014 Standard Form of Agreement Between Owner and Design-Builder, Exhibit A Design-Build Amendment and Exhibit B Insurance and Bonds. Final terms and conditions shall be mutually agreeable.
SECTION II - Basis of Design
· EMS building location on site, to provide exit safety of emergency medical service vehicles, is a priority.

· Each facility will be 24 hour operation.

· Small area for public walk-ins. 

· Two drive through vehicle bays, with option for third in the future. Vehicle bays are to be two-vehicles deep to allow ambulances, quick response unit and special operations trailers. 

· Building designs shall be identical to provide for the most cost effective construction.

· Foundation and Site/Civil design shall be as required by the site location and conditions. 

· Building designs shall include sleeping accommodations for two EMS crews, kitchen, day room, male and female toilet/shower/locker rooms, exercise room, laundry, supervisor office, administrative space and support spaces. 

· Design of building and material selections shall be the most cost effective considering building function and best practices.

· Northern Beaufort County location.

· Attached as Exhibit “A”.

· Southern Beaufort County location.

· May River / SC170 area.

· Site area as required by building design.

· Assume sewer, water and electric utilities within 2,000 LF of property.
SECTION III - SCOPE OF SERVICES

The following Scope of Services is intended to serve as a general guideline and not an exhaustive list.
1. Perform site evaluation(s) to determine best location and layout of building on site.
a. Northern Beaufort County – Shanklin Road - Exhibit A.

b. Southern Beaufort County – Perform evaluations, for up to 3 sites, to advise County on suitability of sites and comparison of site and infrastructure costs. 
2. Programming and space planning to include interviews with County operations and facilities maintenance staff. Prepare space needs assessment, schematic floor plans and estimate of probable costs for review and approval by County before proceeding into design development phase. 

3. Prepare estimate of probable costs at schematic and design development phases. If estimates are not within County approved budget, provide alternates to design, for the consideration of the County.

4. Prepare and submit Guaranteed Maximum Price at the conclusion of the Construction document phase. If GMP is not within County approved budget provide alternates to design, for the consideration of the County.

a. Design services and GMP shall include access control wiring, hardware and software, security cameras and information technology. 

5. Prepare all required documents for submission to Beaufort County and/or local municipality planning, design review boards, storm water review boards and traffic engineering. Attend meetings as required throughout these approvals.

6. Assist the County in land acquisition process with survey plats and exhibits, land, right of way and easement acquisition. 
7. Geotechnical investigations and reports, as needed for design and construction.
8. Governmental and regulatory agency permitting. Prepare, submit, and manage all required permits from County and/or municipal building departments, USACE, SC-DHEC/OCRM, SCDOT, the County’s zoning department and others as applicable. 

a. Prepare wetland delineations required by USACE, if needed.
9. Inspections and certifications required to secure Certificates of Compliance and Certificates of Occupancy.

10. Provide quality control testing and inspections during construction.
11. Manage all documentation during design and construction to include but not limited to.
a. Schedule and conduct design phase, pre-construction and construction phase meetings. Provide meeting notes for all. 

b. Submittals reviews and approvals. 
c. Monthly pay applications.
d. Original programming, design and construction schedules and monthly updates for each. 

e. Requests for information.
f. Potential change orders, contractor quotations for additional cost and Change Orders. 

g. Tests and inspection reports.

h. Punch list preparation and tracking. 
i. As-built and closeout documents.
12. Determine availability of public and private utilities and coordinate with all utility companies to prepare and record easements. To include, but not limited to:

a. BJWSA

b. Palmetto Electric and/or SCE&G

c. Telephone/cable companies.

13. Surveying to include:

a. Boundary and topographic surveys.

b. All other surveying and layout required for design and construction.
c. Prepare surveys and plats for storm water easements as necessary.

d. As-built surveys and elevation certificates.

14. Prepare public educational outreach materials and conduct public meetings as needed.
15. The County has budgeted $2,000,000 for both EMS stations. Budget includes all building and site design and construction, surveying, exterior and interior building signage, geotechnical survey and soil investigation, permit costs, construction materials testing, utility connection and meter fees, all DBC fees, 5% Owner contingency, bidding, construction for building and site work, P&P bonds, insurance, building access control and security cameras, information technology infrastructure, cabling and terminations.
a. Cost of property acquisition for site in southern Beaufort County is not included in the budget. 

b. Cost of county and/or municipal traffic, road and fire impact fees is not included in the budget. 

c. Cost of traffic study if required is not included in the budget.

d. Cost of Owner FF&E and moving costs is not included in the budget.

e. Cost of wetland services if required on property acquired in Southern Beaufort County. 

SECTION IV - PROPOSAL SUBMISSION INSTRUCTIONS

1. One (1) clearly identified original which is to be electronically submitted to the Purchasing Director must be electronically transmitted by using the Vendor Registry process through our County Website at www.bcgov.net.
2. Consultants who desire to receive a copy of the Statement of Award must include a self-addressed stamped envelope.

3. Prohibition of Gratuities:  It shall be unethical for any person to offer, or give, or agree to give any County employee or former County employee, or for any County employee or former County employee to solicit, demand, accept, or agree to accept from another person, a gratuity or an offer of employment in connection with any decision, approval, disapproval, recommendation, or preparation of any part of a purchase request, influencing the content of any specification or procurement standard, rendering of advice, investigation, auditing, or in any other advisory capacity in any proceeding or application, request for ruling, determination, claim or controversy, or other particular matter, pertaining to any program requirement or a contract or subcontract, or to any solicitation or proposal therefore.

4. Questions

a. Email questions you have, at least ten (10) calendar days prior to proposal closing date to:

b. E-Mail Dave Thomas at dthomas@bcgov.net, 843-255-2350.
c. Answers to questions received that would change and/or clarify this solicitation will be provided be posted on the County’s website at www.bcgov.net, ‘Current Bid Opportunities’ page as addendum. 
d. Selection Committee members SHALL NOT be contacted during the RFP process.
5. 
In order to do business with the Beaufort County, vendors must register with Purchasing through our Vendor Registration system, powered by Vendor Registry. The County may reject any quotes, bids, proposals and qualifications submitted by businesses that are not registered. Registering also allows businesses to identify the type of goods and services they provide so that they may receive email notifications regarding relevant solicitations out for bid.

To register with the County go to www.bcgov.net and go to the Purchasing Department’s page RFP 122917E – Beaufort County Emergency Medical Services Stations
and click on Vendor Registration.  Once registered you may submit your proposal through the solicitation section in Vendor Registry.

 IMPORTANT 
ELECTRONIC SUBMITTAL REQUIREMENTS
Response submittals for this Request for Proposals will ONLY be received electronically and must be submitted ONLINE prior to the date and time listed on page 1 of this RFP document. 

All responses must adhere to the following guidelines:  

· Suppliers are encouraged to submit responses as soon as possible. Responses are received into a ‘lockbox’ folder and cannot be opened prior to the due date and time. The time and date of receipt as recorded by the server will serve as the official time of receipt. The County is not responsible for late submissions, regardless of the reason;

· All requested information and forms MUST be uploaded as one file if possible.  Each submission must be inclusive of all forms which begin on page 20 through 23. If necessary to have more than one upload, pricing and signed acknowledgements, etc., are to be in the first upload and the MSDS should be in the second, with each titled accordingly. If you have a problem with your upload, you may contact Vendor Registry at 844-802-9202 or cservice@vendorregistry.com. 

SECTION V - SUBMISSION REQUIREMENTS

To be considered for award, RFP response must include, as a minimum, the following information.
1. Executive Summary:  The Executive Summary should highlight the contents of the Technical Proposal and provide a broad understanding of the background of the objectives of the project, the requirements of the RFP, the Scope of Work, and any related issues needing to be addressed.

2. Work Plans:  Provide a summary of task to be performed, for each site, along with a schedule for completion for each. 
3. Project Organization and Management:  The proposal shall demonstrate the capability to successfully manage and complete the contract.  Include an outline of the methodologies to be used, along with a project management plan.  Outcome measures specific to the proposed projects and different site locations should be clearly defined.  
4. Experience and Qualifications of the Design Build Contractor:  Qualifications of the DBC and any Engineers/Consultants should be included.  A minimum of two (2) references must be provided, including a telephone number and contact person familiar with the DBC’s work. An organizational chart, including any sub-consultants, is required and should include each individual assigned to the project team.

5. Eligibility:  Prior to executing a contract, DBC must be an incorporated entity with a federal identification number and have a Beaufort County, SC business license. All Architect-Engineer Services required for these projects shall be performed by licensed Architects and Engineers registered in the State of South Carolina.
6. Personnel Capability:  The RFP response shall identify the staff person(s) to be assigned, and include a resume for each team member shown on the organizational chart detailing the qualifications, education, and experience of that person.  Demonstrate the capacity to perform by listing workload and availability of staff listed.
7. Fees:   The RFP response must include both a summary of rates and reimbursable costs in addition a fee not to exceed for each EMS station.  All rates and reimbursable amounts should reflect the total costs to the County for the services required. Fee proposal shall be included in a separate sealed envelope delivered to Beaufort County Purchasing prior to the date and time listed in this RFP. The envelope of the successful DBC will be opened. All other envelopes will be returned to bidders unopened. 

a. DBC fee proposal shall include the following: All fees necessary to complete the scope of work stated in this RFP. Including but not limited to the following:

i. Architectural, Civil, Landscape, Structural, Mechanical, Electrical, Fire Protection design and engineering fees. 

ii. Assisting with land acquisition and easements.

iii. Preparing and managing the governmental and agency permitting. 

iv. Coordination with utility companies to prepare and record easements.

v. Construction Manager overhead and profit.

vi. Cost Consultant/Estimating.

vii. Surveying.

viii. Geotechnical Investigations.

ix. Estimate of reimbursable expenses.

b. DBC fee proposal shall not include the following. These costs will be included in the GMP. 
i. Construction costs including general conditions, bonds and insurance.

ii. Permit costs.

iii. Quality control testing and inspections during construction.

iv. Utility connection and meter fees.

SECTION VI - BEAUFORT COUNTY STANDARD CONDITIONS/PROVISIONS
CORRECTION OF ERRORS ON THIS BID FORM
All prices and notations should be printed in ink or typewritten.  Errors should be crossed out, corrections entered and initialed by the person signing the bid.  Erasures or use of typewriter correction fluid may be cause for rejection.  No bid shall be altered or amended after specified for opening.

AMENDMENTS.

All amendments to and interpretations of this solicitation shall be in writing.  The County shall not be legally bound by an amendment or interpretation that is not in writing.

ADDITIONAL INFORMATION.

Bidders requiring additional information may submit their question(s) in writing to the Purchasing Department.  Answers to questions received that would change and/or clarify this solicitation will be provided in writing to all firms that have received the original Invitation for Bid.
DISCUSSIONS/NEGOTIATIONS.
By submission of a bid, vendor agrees that during the period following issuance of a bid and prior to final award of contract, vendor shall not discuss this procurement with any party, except members of the Purchasing Department or other parties designated in this solicitation.  Vendor shall not attempt to discuss with or attempt to negotiate with the using Department any aspects of the procurement, without prior approval of the Buyer responsible for the procurement.

INSTRUCTIONS TO BIDDERS

1.
One clearly marked original electronic copy of each bid must be submitted on the forms furnished by the Purchasing Department.

2.
Bids, amendments thereto, or withdrawal requests received after the time advertised for bid opening will be void, regardless of when they were mailed.

3.       Quote prices on units specified, with packing included.

4.       Attach complete specifications for any permitted substitutions offered.

5.       If specifications or descriptive papers are submitted with bids, enter bidder’s name thereon.

6.       If the article bid upon has a trade name or brand, show same in the bid with model number.

7.
Sample, when required, must be submitted free of expense, unless otherwise specified in accordance with the conditions and instructions in the body of this bid notice.

8.
Show delivery time required after order is received, in appropriate space provided on bid forms.

9.
The commodities and/or services must be furnished as described and specified, delivered f.o.b. destination freight prepaid.  The term f.o.b. destination shall mean delivered, removed from crate, and placed inside of building, when applicable.  County buildings do not have

loading docks.

10.
Bidders to visibly mark as “Confidential” each part of their bid that they consider to be proprietary information.

11.
Bids concerning separate bid invitations are not to be combined on the same form or placed in the same envelope. Bids submitted in violation of this provision may be determined invalid.

CONDITIONS

1.
All bids must be submitted on the forms furnished.  Number of Amendments received, if any, must be shown on page #1 of the Invitation for Bid.  Altered or incomplete Bid Invitations or use of substitute forms may render the bid non-responsive.

2.
Unit prices will govern over extended prices, unless otherwise stated in notice.

3.
Payment in connection with discount offered will be computed from the time of inspection/or acceptance.

4.
In case of default by Contractor, the County reserves the right to purchase any or all items in default in open market, charging Contractor with any additional costs.  SHOULD EACH CHARGE BE ASSESSED, NO SUBSEQUENT BIDS OF THE DEFAULTING CONTRACTOR WILL BE CONSIDERED UNTIL THE ASSESSED CHARGE HAS BEEN SATISFIED.

5.
All materials and products offered must be guaranteed to meet the requirements of the specifications indicated and operate satisfactory on the County’s existing equipment (as applicable).  Prices bid must be based upon payment in thirty (30) days after delivery and acceptance.

6.
Tie bids will be resolved, as outlined in the County’s Procurement Ordinance.

7.
The right is reserved to reject any bid in which the delivery time indicated is considered sufficient to delay the operation for which the commodity is intended.

8.
Unless otherwise indicated in the bid notice, prices must be firm.

9.
The successful bidder shall indemnify and save harmless Beaufort County and all County Officers, agents, and employees from all suits or claims of any character brought by reason of infringing on any patent trademark or copyright.

10.
Beaufort County, its officers, agents, and employees shall be held harmless from liability from any claims, damages, and actions of any nature arising from the use of any materials furnished by the Contractor, provided that such liability is not attributable to negligence on the part of the using agency.

11.
Ambiguous bids which are uncertain as to terms, delivery, quantity, or compliance with specifications may be rejected or otherwise disregarded.

12.
Any contract entered into by the County or its departments, institutions, agencies, political subdivisions, or other entities resulting from this bid notice shall be subject to cancellation without penalty, at the end of any fiscal or appropriated year, unless otherwise provided by law.

13.
Request for quotes must be received by the Purchasing Department by the date and time designated, but will not be publicly opened.  Formal sealed bids shall be publicly opened.
14.
All taxes on any items that the County may be required to pay must be shown separately, not included in the bid price.

GENERAL PROVISIONS

1.
PROHIBITIONS OF GRATUITIES:  It shall be unethical for any person to offer, or give, or agree to give any County employee or former County employee, or for any County employee
or former County employee to solicit, demand, accept, or agree to accept from another person, a gratuity or an offer of employment in connection with any decision, approval, disapproval, recommendation, or preparation of any part of a program requirement or purchase request, influencing the content of any specification or procurement standard, rendering of advice, investigation, auditing, or in any other advisory capacity in any proceeding or application, request for ruling, determination, claim or controversy, or other particular matter pertaining to any program requirement or a contract or subcontract or to any solicitation or proposal therefore.

1.1     Kickbacks: It shall be unethical for any payment, gratuity, or offer of employment to be made by or on behalf of a subcontractor under a contract to the prime contractor, or higher tier subcontractor under a contract to the prime contractor, or higher tier subcontractor or any person associated therewith, as an inducement for the award of a subcontractor order.

2.
ORDER OF PRECEDENCE:  In the event of inconsistency between provisions of this solicitation, the inconsistency shall be resolved by giving precedence in the following order: (A) The Bidding Schedule, (B) General Provisions, (C) Instructions to Bidders, and Conditions, (D) Other Provisions of the Contract, whether incorporated by reference or otherwise, and (E) The Specifications.

3.
COMPETITION: There are no Federal or State laws that prohibit bidders from submitting a bid lower than a price or bid given to the U.S. Government.  Bidders may bid lower than U.S. Government Contract price without any liability, because the County is exempt from the provisions of the Robinson-Patman Act and other related laws.

4.
TERMINATION: Subject to the Provisions below, the contract may be terminated by the Purchasing Department.

4.1     Termination for Convenience: The County may, without cause, terminate this contract in whole or in part at any time for its convenience.  In such instance, an adjustment shall be made to the Contractor, for the reasonable costs of the work performed through the date of termination.   Termination costs do not include lost profits, consequential damages, delay damages, unabsorbed or under absorbed overhead of the Contractor or its subcontractors, and/or failure of Contractor to include termination for convenience clause into its subcontracts and material purchase orders shall not expose the County to liability for lost profits in conjunction with a termination for convenience settlement or equitable adjustment.  Contractor expressly waives any damages, delay damages, or indirect costs which may arise from County’s election to terminate this contract in whole or in part for its convenience.

4.2     Termination for Cause: Termination by the County for cause, default, or negligence on the part of the Contractor shall be excluded from the foregoing provisions.  Termination costs, if any, shall not apply.  The ten (10) days advance notice requirement is waived, and the default provision in this bid shall apply.  (See Bid Condition 4.)

5.
EXCUSABLE DELAY: The Contractor shall not be liable for any excess costs, if the failure to perform the contract arises out of causes beyond the control and without the fault or

negligence of the Contractor.  Such causes may include, but are not restricted to, acts of God or of the public enemy, acts of the Government in either its sovereign or contractual capacity, fires, floods, epidemics, quarantine, restrictions, strikes, freight, embargoes, and unusually severe weather; but in every case the failure to perform must be beyond the control and without the fault or negligence of the Contractor.  If the failure to perform is caused by the default of a subcontractor, and is such default arises out of causes beyond the control of both the Contractor and subcontractor, and without the fault or negligence of either of them, the Contractor shall not be liable for any excess costs for failure to perform, unless the supplies or services to be furnished by the subcontractor were obtainable from other sources in sufficient time to permit the Contractor to meet the required delivery schedule.

6.
BID SCHEDULE: Enter the manufacturer, brand, and catalog number bid and prices quoted for each item in the spaces provided on the Bid Schedule sheet.  Additional pages may be attached, when applicable, for quantity prices.  Quote prices in units of standard pack, pricing each item separately, unless indicated otherwise in bid instructions.

7.
BIDDERS QUALIFICATION: Bidders must, upon request of the County, furnish satisfactory evidence of their ability to furnish products or services in accordance with the terms and conditions of these specifications.  The Purchasing Department reserves the right to make the final determination as to the bidder’s ability to provide the products or services requested herein.

8.
BIDDERS RESPONSIBILITY: Each bidder shall fully acquaint himself with conditions relating to the scope and restrictions attending the execution of the work under the conditions of this bid.  It is expected that this will sometimes require on-site observation.  The failure or omission of a bidder to acquaint himself with existing conditions shall in no way relieve him of any obligation with respect to this bid or to the contract.

9.
AWARD CRITERIA: Award will be made to the responsible and responsive bidder(s) whose bid is the most economical for the purpose intended, according to the criteria designated in the Invitation for Bid.

9.1     In addition to price, the Bid Evaluation will include the following factors (as they apply):

9.1.1   The quality of performance/workmanship of previous contracts, services, equipment or products; or references which attest to the specific experiences of others.

9.1.2     The timely completion of previous contracts or services or the timely delivery of past orders; or references that attest to the specific experiences of others.

9.1.3     The sufficiency of financial resources and its impact on ability of the bidder to perform the contract or provide the services.

9.1.4    The County reserves the right to conduct on-site inspections of any bidder’s facilities prior to award.  The results of said inspection will be considered by the County in determining bidder’s capabilities of successfully administering to this contract.

9.1.5    The ability and availability of the bidder to provide both quality and timely maintenance, service, and/or parts.

9.1.6
The resale value, life cycle costing (which includes the cost of maintenance)

and value analysis.

9.1.7
The availability and capability of local and regional vendor support as it affects the quantity, quality, and timeliness of the work or products required.

9.1.8
Delivery of a product and timely completion of a project as stated by vendor in the bid.

9.1.9
Substantial compliance or noncompliance with specifications set forth in the bid as determined by the County.

9.1.10
Product or parts inventory capability as it relates to a particular bid.

9.1.11
Results of product/equipment testing.

9.1.12
Warranty - Terms and Conditions.

9.2     Evaluation: Bids may be made for one lot only, or for as many lots as the bidder can supply.  Award will be made by complete lots and may be made to one or more bidders.

9.3     Evaluation of Bids for Multiple Awards: In addition to other factors, bids will be evaluated on the basis of advantages to the County that might result from making more than one award (multiple awards).  For the purpose of making this evaluation, administrative costs to the County for issuing and administering each contract awarded under this invitation will be considered, and individual awards will be for the items and combinations of items which result in the lowest aggregate price to the County, including such administrative costs.

9.4     Indefinite Delivery:  At the discretion of Beaufort County, the contract may be extended for a time period not to exceed 24 months.

10.
REJECTION: This solicitation does not commit Beaufort County to award a contract, to pay any costs incurred in the preparation of a bid, or to procure or contract for the articles of goods or services.  The County reserves the right to waive minor informalities and irregularities, to accept or reject any or all bids received as a result of this request, or to cancel in part in or its entirety this bid, if it is in the best interest of the County to do so.  In addition, the County reserves the right to reject any bid that contains prices for individual items or services that are inconsistent or unrealistic when compared to other prices in the same or other bids, if such action would be in the best interest of the County.

10.1   Rejection of Lowest Bid: Substantial negative findings from the Bid Evaluation as listed in paragraph 9, Award Criteria, and/or the factors as listed below, may result in the rejection of the lowest bid, if in the best interest of the County of Beaufort.

10.1.1
Additional purchase of repair/replacement parts for the low bid item, as opposed to an existing inventory of parts for a higher bid item.

10.1.2
Greater service costs for the low bid item.

10.1.3
Longer service time for the low bid item, which would cause longer down time of the item.

10.1.4
Proven reliability of the higher bid item.

10.1.5
Compatibility of the higher bid item with existing equipment.

11.
ASSIGNMENT: The Contractor shall not sublet, assign, nor by means of a stock transfer or sale of its business, assign or transfer this contract without the written consent of the

Purchasing Director.

12.
CONTRACT ADMINISTRATION: Questions or problems arising after award of this contract shall be directed to the Purchasing Department.

13.
AFFIRMATIVE ACTION: The successful bidder will take affirmative action in complying with all Federal and State requirements concerning fair employment and employment of the handicapped, and concerning the treatment of all employees, without regard or discrimination by reason of race, religion, sex, age, national origin, or physical handicap.

14.
WAIVER: The County reserves the right to reject any or all bids, to waive any General Provisions, Special Provisions, or minor specification deviation when considered to be in the best interest of this County.

15.
RESTRICTIONS/LIMITATIONS: No purchases are to be made from this Contract of any item that is not listed, nor of any item that is currently authorized under any contract awarded prior to this Contract.

16.
PURCHASES FROM OTHER SOURCES: The Purchasing Department reserves the right to bid separately any unusual requirements or large quantities of the items specified in this proposed contract.

17.
QUALITY OF PRODUCT: Unless otherwise indicated in this bid, it is understood and agreed that any item offered or shipped on this bid shall be new, the latest model, and in first class condition, and when applicable all containers shall be new and suitable for storage or shipment, and that prices include standard commercial packaging.

Any deviations from the Specifications/Conditions listed herein must be clearly identified and explained with each bid.
18.
ISSUANCE OF PURCHASE ORDERS: Beaufort County shall not be responsible for invoices of $500 or more that do not have a purchase order covering them.

19.
ITEM SUBSTITUTIONS: No substitutes will be allowed on purchase orders received from agencies, without permission from the Purchasing Department.

20.
DISCREPANCIES: A bidder who discovers a discrepancy or omission in the specification, or is in doubt of the interpretation of any part of the Invitation for Bid or considers that the Specification or Invitation for Bid is restrictive or discriminatory shall notify the Purchasing Director, in writing not later than ten (10) days prior to the scheduled bid opening, or at a pre- bid conference should one be scheduled.  Exceptions taken do not obligate Beaufort County to change or alter specifications.  Nothing will change the Invitation for Bid, unless written amendment is provided by the Purchasing Director at least three (3) working days before the Bid Opening.

21.
BRAND NAMES: The name of any manufacturer, trade name, or manufacturer’s or vendor’s catalog or model number set forth in the specification is for the purpose of describing the minimum standard of quality, type, or performance.  Such references are not intended to be restrictive.  Bids will be considered for any brand that meets or exceeds the quality or performance specified.

22.
NONRESIDENT TAXPAYERS: If the bidder is a South Carolina nonresident taxpayer and the contract amount is $10,000.00 or more, the bidder acknowledges and understands that in the event he is awarded a contract, bidder shall submit a Nonresident Taxpayer Registration Affidavit (State Form  #1-312-6/94) to the Beaufort County Purchasing Department before a contract can be signed.  Affidavit must certify that the nonresident taxpayer is registered with the S.C. Department of Revenue or the S.C. Secretary of State’s Office, in accordance with Section 12-9-310(A)(2)(3) of S.C. Code of Laws (1976) as amended.

23.
BUSINESS LICENSE:   In accordance with the Beaufort County Business License Ordinance,
99-36, Article III, as enacted November 22, 1999, any business or individual generating income in the unincorporated area of Beaufort County is required to pay an annual license fee and obtain a business license.  The ordinance referenced is available on the Beaufort County website at  www.bcgov.net or by calling the Business License Administrator at (843) 255-2270 for a list of schedules.
24.
BID GUARANTY AND BOND: Bidder agrees to forfeit Bidder’s Bond, when required on the Bid Schedule, in the event of failure to contract with County Council within ten (10) days after award of Bid.  Checks or Bid Bond of the unsuccessful bidders will be returned once bid is awarded.  Check or Bid Bond of the successful bidder will be returned after delivery and acceptance of item.

25.
REQUIREMENTS CONTRACT QUANTITIES OR USAGE: Whenever a bid is sought seeking a source of supply for a requirements contract for products or services, the quantities or usage shown are estimates only.  No guarantee or warranty is given or implied by Beaufort County as to the total amount that may or may not be purchased from any resulting contracts.  These quantities are for Bidder’s information only and will be used for tabulation and presentation of bid.

26.
CHOICE OF VENUE: Any disputes under this contract that cannot be resolved between the County of Beaufort and the vendor must be resolved in a circuit court of Beaufort County, Beaufort, SC, and the Fourteenth Judicial Circuit.

27
LICENSES, PERMIT AND FEES: All Bids submitted must include the price of any business and professional licenses, permits or fees as required by Federal, State or Local Government Agencies.

28.
ADDITIONAL ELIGIBILITY: Other Beaufort County Public Procurement units shall, at their option, be eligible for use of any contracts awarded pursuant to this Invitation.

29.  INSURANCE REQUIREMENTS: Prior to commencing work/delivery hereunder, contractor/vendor, at his expense, shall furnish insurance certification showing the certificate holder as Beaufort County, P. O. Drawer 1228, Beaufort, S.C. 29901, Attention: Purchasing Director and with a special notation naming Beaufort County as an additional insured on the liability coverages.  Minimum coverage shall be as follows:

29.1  Worker’s Compensation Insurance - Contractor shall have and maintain, during the life of this contract, Worker’s Compensation Insurance for his employees connected to the work/delivery, in accordance with the Statutes of the State of South Carolina and any applicable laws.

29.2   Commercial General Liability Insurance - Contractor shall have and maintain, during the life of this contract, Commercial General Liability Insurance.  Said Commercial General Liability Policy shall contain Contractual Liability and Products/Completed Operations Liability subject to the following minimum limits: BODILY INJURY of at least $1,000,000

PER PERSON, $1,000,000 PER OCCURRENCE; PROPERTY DAMAGE of at least

$1,000,000 PER OCCURRENCE; or BODILY INJURY/PROPERTY DAMAGE of at least $2,000,000 COMBINED SINGLE LIMIT.

29.3   Comprehensive Automobile Liability Insurance -  The  Contractor  shall  have and maintain, during the life of this contract, Comprehensive Automobile Liability, including non-owned and hired vehicle, of at least $1,000,000 PER PERSON, $1,000,000 PER OCCURRENCE; PROPERTY DAMAGE of at least $1,000,000 PER OCCURRENCE, or BODILY INJURY/PROPERTY DAMAGE of at least $2,000,000 COMBINED SINGLE LIMIT.

29.3a   Additional Insurance Requirements:
-Subcontractors: CONTRACTOR shall be required to verify that all subcontractors maintain general liability insurance, worker's compensation insurance and automobile liability insurance. Furthermore CONTRACTOR agrees to indemnify and defend Morris Trust for any claim or cause of action, whatsoever which was caused by the negligence, or other actionable fault of an uninsured subcontractor.
29.4   The required insurance policy at the time of issue must be written by a company licensed to do business in the State of South Carolina and be acceptable to the County.

29.5   The Contractor/vendor shall not cause any insurance to be canceled or permit any insurance to lapse.  All insurance policies shall contain a clause to the effect that the policy shall not be canceled or reduced, restricted or limited until fifteen (15) days after the County has received written notice, as evidenced by return receipt of registered or certified letter. Certificates of Insurance shall contain transcript from the proper office of the insurer, the location, and the operations to which the insurance applies, the expiration date, and the above-mentioned notice of cancellation clause.

29.6
The information described above sets forth minimum amounts and 
coverages and is not to be construed in any way as a limitation on the 

Contractor’s liability.

30.
RIGHT TO PROTEST:

30.1   Any actual or prospective bidder, offeror, or contractor who is aggrieved, in connection with the solicitation or award of a contract, may protest to the Purchasing Director.  The protest shall be submitted in writing fourteen (14) days after such aggrieved person knows or should have known of the facts giving rise thereto.  The protest must be accompanied by a detailed statement, indicating the reasons for such protest.

30.2   Authority to Resolve Protest.  The Purchasing Director shall have authority, prior to the commencement of an action in court concerning the controversy, to settle and resolve a protest of an aggrieved bidder, offeror, or contractor, actual or prospective, concerning the solicitation or award of a contract.

30.3   Decision.  If the protest is not resolved by mutual agreement, the Purchasing Director shall issue a decision, in writing within ten (10) days.  The decision shall,

30.3.1
State the reasons for the action taken; and

30.3.2
Inform the protestant of its right to administrative review as provided in this

Section.

30.4
Notice of Decision.  A decision under Subsection (3) of this Section shall be mailed or otherwise furnished immediately to the protestant and any other party intervening.

30.5
Finality of Decision.  A decision under Subsection (3) of this Section shall be final and conclusive, unless fraudulent, or

30.5.1   Any person adversely affected by the decision appeals administratively, within ten (10) days after receipt of decision under Subsection (3) to the County Council in accordance with this Section.

30.5.2   Any  protest  taken  to  the  County  Council  or  court  shall  be  subject  to  the protestant paying all administrative costs, attorney fees, and court costs, when it is determined that the protest is without standing.

31.
Certification regarding Debarment, Suspension, Ineligibility, and Voluntary Exclusion:  The contractor certifies, by submission of this document or acceptance of a contract, that neither it nor its principals is presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any State, Federal department, or agency. It further agrees by submitting this qualification statement that it will include this clause without modification in all lower tier transactions, solicitations, proposals, contracts, and subcontracts. Where the bidder/contractor or any lower tier participant is unable to certify to this statement, it shall attach an explanation to this solicitation/bid.

State whether or not your company has been involved in any litigation within the past five (5) years, arising out of your performance by circling YES OR NO.
If you circled “YES”, explain fully in a separate attachment.
32.
Contractor is responsible for all permits, licenses and fees for all projects.
SECTION VII - PROJECT FEE SCHEDULE
Submit this schedule electronically separate from your RFP response.  Include detailed breakdown of costs. 

DATE: __________________________
FIRM NAME & RFP No: ________________________________  # ______________

	No.
	PROJECT
	FEES

	1
	EMS station northern Beaufort County (Shanklin Road site)
	

	2
	EMS station southern Beaufort County (location TBD)
	

	
	TOTAL FEES
	


Attach fee schedule showing breakdown of hours, hourly rates and estimate of reimbursable expenses plus administrative fee of the expenses incurred.
COUNTY COUNCIL OF BEAUFORT COUNTY

Title VI Statement to Prime Contractors, Subcontractors, Architects, Engineers, and Consultants

[image: image1.png]



It is the policy of the County Council of Beaufort County, South Carolina, hereafter referred to as “Beaufort County” or “the County”, to comply with Title VI of the 1964 Civil Rights Act (Title VI) and its related statutes.  To this end, Beaufort County gives notice to all Prime Contractors, Subcontractors, Architects, Engineers, and Consultants that the County assures full compliance with Title VI and its related statues in all programs, activities, and contracts.  It is the policy of Beaufort County that no person shall be excluded from participation in, denied the benefit of, or subjected to discrimination under any of its programs, activities, or contracts on the basis of race, color, national origin, age, sex, disability, religion, or language regardless of whether those programs and activities are Federally funded or not.

Pursuant to Title VI requirements,  
any entity that enters into a contract with Beaufort County including, but not limited to Prime Contractors, Subcontractors, Architects, Engineers, and Consultants, may not discriminate on the basis of race, color, national origin, age, sex, disability, religion, or language in their selection and retention of first-tier subcontractors, and first-tier subcontractors may not discriminate in their election and retention of second-tier subcontractors, including those who supply materials and/or lease equipment.  Further, Contractors may not discriminate in their employment practices in connection with highway construction projects or other projects assisted by the U.S. Department of Transportation (USDOT) and/or the Federal Highway Administration (FHWA).

In all solicitations either by competitive bidding or negotiation made by the Contractor for work to Beaufort County to be performed under a subcontract, including procurements of materials or leases of equipment, each potential subcontractor or supplier shall be notified by the Contractor of the Contractor's obligations under the contract and the Title VI regulations relative to nondiscrimination on the basis of race, color, national origin, age, sex, disability, religion, or language by providing such a statement in its bidding and contract documents.
Upon request, the Contractor shall provide all information and reports required by Title VI requirements issued pursuant thereto, and shall permit access to its books, records, accounts and other sources of information, and its facilities as may be determined by Beaufort County, USDOT, and/or FHWA to be pertinent to ascertain compliance with such regulations, orders, and instructions.  Where any information required of a Contractor is in the exclusive possession of another who fails or refuses to furnish this information, the Contractor shall so certify to USDOT or FHWA, as appropriate and via Beaufort County, and shall set forth what efforts it has made to obtain the information.  In the event of the Contractor's non-compliance with nondiscrimination provisions of this contract, USDOT may impose such contract sanctions as it or FHWA may determine to be appropriate, including, but not limited to:

· Withholding of payments to the Contractor under the contract until the Contractor complies, and/or

· Cancellation, termination, or suspension of the contract, in whole or in part.

In the event a Contractor becomes involved in, or is threatened with, litigation with a subcontractor or supplier as a result of this direction to comply with Title VI, the Contractor may request USDOT to enter into such litigation to protect the interests of USDOT and FHWA.  Additionally, the Contractor may request the United States to enter into such litigation to protect the interests of the United States.

Any person or Subcontractor who believes that they have been subjected to an unlawful discriminatory practice under Title VI has a right to file a formal complaint within one hundred eighty (180) days following the alleged discriminatory action. Any such complaint must be filed in writing or in person:

Beaufort County Government

Post Office Drawer 1228 ( Beaufort, SC 29901-1228 

843-255-2354 Telephone ( E-mail: compliance@bcgov.net

EXHIBIT   B
PAGES 26 through 32 AND ALL SMB REQUIREMENTS MUST BE

RETURNED IN YOUR SEALED BID PACKAGE.

OTHER PAGES SHALL REMAIN PART OF THE BID BY REFERENCE

AND IT IS NOT NECESSARY TO RETURN THESE.

[image: image2.png]H CAROLIN 4

&
o
(7]
>
| o
<
2

O TH0INvIS




Program Provisions and Good Faith Outreach Effort Requirements for 

Small and Minority Business Participation

RFP 122917E – Beaufort County Emergency Medical Services Stations
FAILURE TO COMPLETE ALL GOOD FAITH OUTREACH EFFORT REQUIREMENTS MAY RESULT IN BID REJECTION. SPECIFIED DOCUMENTS WITHIN THESE PROGRAM PROVISIONS MUST BE RETURNED WITH THE BID PACKAGE.  FALSIFICATION OF ANY REQUESTED DOCUMENTS WILL BE CONSIDERED A BREACH OF PUBLIC TRUST.

Direct questions regarding these provisions in writing via email to compliance@bcgov.net or fax to 843.255.9802.

Important Actions and Notes for Bidders
· These program provisions affect bid responsiveness.

· These program provisions are required for all prime bidders, regardless of whether the prime bidder is a small or minority business (SMB).
· If not self-performing one hundred percent (100%) of the project with your company’s workforce, bid packages should include the following items to be in compliance with these program provisions:

1. Good Faith Efforts Checklist form.

2. Non-Discrimination Statement form (Exhibit 1).

3. Proof of requesting Beaufort County’s listing of local SMBs at least 10 business days in advance of the bid due date, by sending a request to bcvendors@bcgov.net.  

4. Outreach Documentation Log (Exhibit 2) and Proposed Utilization Plan (Exhibit 3).  Note: Both of these forms will be provided electronically when requesting Beaufort County’s current listing of local SMBs per item #3 above.

5. Proof of sending written notice to SMBs notifying them of any bid opportunities.  Notices only need to be sent to those subcontractors and suppliers offering the services which the bidder intends to subcontract and purchase.  Notices can be e-mailed or faxed.

6. Proof of sending written notice to Good Faith Agencies listed herein, at least 10 business days in advance of the bid due date, requesting their assistance notifying their business contacts of bidding opportunities with your company for this project.  Notices can be e-mailed or faxed.  If emailed, the notice can be sent to all agencies with one email.

Good Faith List:






Other lists:
Beaufort County Black Chamber of Commerce


SC Office of Small and Minority Business
PO Box 754, Beaufort, SC 29901




Assistance (OSMBA)

Email: president@bcbcc.org




1205 Pendleton Street, Suite 453C

Fax: 843-379-8027





Columbia, SC 29201









Telephone: 803-734-5010

Beaufort Regional Chamber of Commerce


www.osmba.sc.gov
PO Box 910, Beaufort, SC 29901






Email: Jason@BeaufortSC.org




SC Department of Transportation









Business Development and Special Programs

Hilton Head Island Bluffton Chamber of Commerce

PO Box 191

PO Box 5647






Columbia, SC 29202

Email: RDeal@hiltonheadisland.org



Telephone: 803-737-2314

Fax: 843-785-7110





www.scdot.org
* You do not need to send a notification to these agencies; however, they can assist you in identifying certified minority and disadvantaged businesses.
Program Overview

Beaufort County recognizes that the South Carolina General Assembly, in South Carolina Code of Laws Section 11-35-5210*, has declared that businesses owned and operated by minority persons have been historically restricted from full participation in our free enterprise system to a degree disproportionate to other businesses; and that it is in the state’s best interest to assist minority-owned businesses to develop fully as part of the state’s policies and programs which are designed to promote balanced economic and community growth throughout the state.  Therefore, Beaufort County wishes to ensure that those businesses owned and operated by minorities are afforded the opportunity to fully participate in its overall procurement process for goods and services.  Further, Beaufort County seeks to ensure that small businesses are likewise afforded the same participation opportunity as minority businesses.  Consequently, attention of all bidders is called to contract provisions contained herein pertaining to Beaufort County’s “Small and Minority Business Participation Program”, as described in the Beaufort County Code of Ordinances, Section 2-537.2**.

Pre-Award and Post-Award Requirements

Beaufort County requires all bidders for this project to fulfill specific good faith outreach efforts.  The successful bidder (contractor) is required to fulfill any commitments made to the best of their ability in conjunction with pre-award good faith outreach efforts, unless good cause is demonstrated for any failure to fulfill such commitment.  Beaufort County shall have the right to inspect the contractor’s records related to the activity and expenditures to SMBs utilized on County projects, to include related contracts and purchase orders and payment records, such as cancelled check copies.  Further, Beaufort County personnel are permitted access to County project sites with the purpose of confirming workers on the project.  Beaufort County may require the contractor to provide monthly reports regarding its utilization and expenditures to small and minority businesses on Beaufort County projects. 

Definitions
Minority Business means a concern at least fifty-one percent (51%) owned by a person determined to be socially and economically disadvantaged.  Socially disadvantaged means those persons who have been subject to racial or ethnic prejudice or cultural bias because of their identification as members of a certain group without regard to their individual qualities.  Such groups include, but are not limited to, Black Americans, Hispanic Americans, Native Americans (including American Indians, Eskimos, Aleuts and Native Hawaiians), Asian Pacific Americans, women, and other minorities to be designated by the state or Beaufort County.  Economically disadvantaged means those socially disadvantaged persons whose ability to compete in the free enterprise system has been impaired due to diminished capital and credit opportunities as compared to others in the same business area that are not socially disadvantaged. 

Small Business means a for-profit concern that is independently owned and operated, not dominant in the field of operation in which it is bidding on government contracts, and qualified as a small business under the criteria and size standards in the Code of Federal Regulations, Title 13, Part 121***, as amended.  

* South Carolina Code of Laws, Chapter 35 “South Carolina Consolidated Procurement Code”, Article 21 “Assistance to Minority Businesses”.

** Beaufort County Code of Ordinances, Article 7 “Finance, Division 4 “Purchasing”, Section 2-537.2 “Small and Minority-owned Business Program”.

*** Code of Federal Regulations, Title 13 “Business Credit and Assistance”, Chapter 1 “Small Business Administration”, Part 121 “Small Business Size Standards”
Self-Performance Affidavit

If self-performing the entire project with your own workforce/staff on your payroll, complete and return this form with your bid package.  If self-performing all work, you do not need to solicit SMBs.

I hereby certify my company’s intent to self-perform 100% of the work required for the referenced project:

Project Name:

__________________________________________________________________

Project Number:
__________________________________________________________________

By signing this affidavit, I further certify that my company has the capability to perform and will perform all elements of the work on the project referenced above with my company’s employees.

I further agree to provide additional information or documentation requested by Beaufort County in support of the above statement.

If a need to subcontract all or some of my company’s work on this project arises, I will notify Beaufort County in writing within three (3) business days via email at compliance@bcgov.net or fax at 843.255.9802.

__________________________________________________________________

Name of Company

__________________________________________________________________

Owner or Authorized Representative Name

__________________________________________________________________

Signature

__________________________________________________________________

Title

__________________________________________________________________

Date

State of ____________________________________ County of __________________________________

Subscribed and sworn to before me this _____________ day of _________________________, 20______

Notary Public ________________________________ My Commission Expires _____________________
Good Faith Efforts Checklist

This form and supporting documents are due with the bid package, if not self-performing 100% of the work.

	☐
	Divide and/or combine scope of work packages into economically feasible units, if possible.



	☐
	Request a list of potential SMBs from Beaufort County at least 10 business days prior to the bid due date, by emailing a request to bcvendors@bcgov.net.



	☐
	Send written notice to Good Faith Agencies and SMBs of your intent to bid the project and express an interest in receiving quotes from SMBs.  Notices should be sent at least 10 business days prior to the bid due date and can be e-mailed or faxed.  The notice should contain the following:




· Bidder’s name and contact information

· Project name and number

· Scope of work/bid packages available for subcontracting

· Information on availability of plans and specifications

· Bidder’s insurance, bonding, and financial requirements
	☐
	Include copies of the written notice to SMBs notifying them of bid opportunities.  Notices only need to be sent to those subcontractors and suppliers offering the services which the bidder intends to subcontract and purchase.  Notices can be e-mailed or faxed.  If emailed, the notice may be sent to all applicable subcontractors with one email.  If faxed, include a copy of the fax transmittal confirmation slip.  If the notice is mailed, include a copy of the stamped or metered envelope.



	☐
	Include copies of the written notice to Good Faith Agencies requesting their assistance notifying their local business contacts of bidding opportunities with your company for this project.  The request should be sent at least 10 business days prior to the bid due date and can be e-mailed or faxed.  If emailed, the notice may be sent to all agencies with one email.  If faxed, include a copy of the fax transmittal confirmation slip.  If the notice is mailed, include a copy of the stamped or metered envelope.



	☐
	Include Exhibits 1, 2 and 3, with all requested supporting documentation, where applicable.  Exhibits 2 and 3 must be requested by sending an email to bcvendors@bcgov.net (see page 2, item #4 of these provisions).


The undersigned acknowledges making a good faith effort to comply with the above areas checked.

__________________________________________________________________

Name of Company

__________________________________________________________________

Owner or Authorized Representative Name

__________________________________________________________________

Signature

__________________________________________________________________

Title

__________________________________________________________________

Date

Exhibit 1

Non-Discrimination Statement

This form is due with the bid package.
The bidder certifies the following:

· No person shall be excluded from participation in, denied the benefit of, or otherwise discriminated against on the basis of race, color, national origin, or gender in connection with any bid submitted to Beaufort County or the performance of any contract resulting thereof;

· That it is and shall be the policy of the bidder to provide equal opportunity to all businesses or persons seeking to contract or otherwise interested in contracting with the bidder for Beaufort County contracts, including those businesses owned and controlled by socio-economic and racial minorities;

· In connection herewith, we acknowledge and warrant that this bidder has been made aware of, understands, and agrees to take affirmative action to provide such companies with the maximum practicable opportunities to do business with this bidder;

· That this promise of non-discrimination as made and set forth herein shall be continuing in nature and shall remain in full force and effect without interruption throughout the life of the referenced contract with Beaufort County;

· That the promises of non-discrimination as made and set forth herein shall be and are hereby deemed to be made a part of and included by reference into any contract or portion thereof which this bidder may hereafter obtain and;

· That the failure of this bidder to satisfactorily discharge any of the promises of non-discrimination as made and set forth herein shall constitute a material breach of contract entitling Beaufort County to declare the contract in default and to exercise any and all applicable right and remedies including, but not limited to cancellation of the contract, termination of the contract, suspension and debarment from future contracting opportunities, and withholding and/or forfeiture of compensation due and owning on a contract.
__________________________________________________________________

Name of Company

__________________________________________________________________

Owner or Authorized Representative Name

__________________________________________________________________

Signature

__________________________________________________________________

Title







Date
	
	Beaufort County

	
	Purchasing Department


Exhibit C Offer Form
Request for Proposal Title: _______________________________________

RFP Notice Number:  ________________________________________________

The undersigned on behalf of the entity, firm, company, partnership, or other legal entity listed below offers on its behalf to Beaufort County a RFP that contains all terms, conditions, specifications and amendments in the Request for Proposal (RFP) issued by the County listed above.  Any exception to the terms contained in the RFP must be specifically indicated in writing and are subject to the approval of the County prior to acceptance.  The signature below certifies your understanding and compliance with the terms and conditions contained in this RFP.  

Consultant (Firm) Name: _________________________________________

Federal Tax ID Number: ______________________________________

Mailing Address:

____________________________________


City, State, Zip Code:
____________________________________

Telephone Number:

(                    ) ________________________)

Fax Number:


(                    ) ________________________)

E-Mail Address:



__________________________________________________________

Authorized Signature

__________________________________________________________

Printed Name and Title

Date________________________________
EXHIBIT D  - PROPOSAL AND CERTIFICATION



(1 of 3)
RFP NO. 







PAGE 

of        

The undersigned 



, having carefully examined the



(Name of Consultant / Firm)

information contained in the Beaufort County RFP Number #______________
dated 

          , 2018, proposes to provide engineering and consulting services to Beaufort County Government, as outlined in this RFP.
In compliance with the Request for Proposals #______________, and subject to all conditions thereof, the undersigned agrees:

(a )
This RFP, as stated, is open for acceptance for a period of 90 calendar days from the date of opening; and

(b)
To furnish all services, materials, and equipment necessary and incidental to perform the subject services.
CERTIFICATION 
State whether or not your company has been involved in any litigation within the past five (5) years, arising out of your performance by indicating       
 ___YES  OR ___NO

(If you indicated “YES”, explain fully in a separate attachment)  
HAS A FEDERAL AGENCY OR A FEDERALLY CERTIFIED STATE OR LOCAL AGENCY PERFORMED ANY REVIEW OF YOUR ACCOUNTS OR RECORDS IN CONNECTION WITH ANY GRANT OR CONTRACT WITHIN ANY GRANT OR CONTRACT WITHIN THE PAST TWELVE MONTHS?              
 ___YES OR ___NO
YES






(IF “YES” GIVE NAME, ADDRESS, AND TELEPHONE NUMBER OF REVIEWING OFFICE IN A SEPARATE ATTACHMENT) 
RFP NO. 





EXHIBIT D (2 of 3)


PAGE           
of       

This RFP is submitted for use in connection with and in response to Beaufort County RFP # _____________.  This is to certify, to the best of my knowledge and belief, that the information summarized herein are complete, current, and accurate as of ____________, 2018, and that a financial accounting capability exists to fully and accurately account for the financial transactions under this project.  

This RFP is made without prior understanding, agreement, or connections with any corporation, firm, or person submitting a RFP for the same service and is in all respect fair and without collusion or fraud.  I agree to abide by all conditions of this RFP and certify that I am authorized to sign this RFP.

Signature of Consultant’s Representative authorized to enter into contract with Beaufort County Council:

FIRM NAME:










BY:





 DATE:




                              (Signature)

TYPE/PRINT:









                               (Name)


(Title)

ADDRESS:









                                          (Street Address and/or P. O. Box Number)

                           (City)                                               (State)
                     (Zip Code)

PHONE:    (      )             


FAX: (     )




                   (Area Code) Phone Number

         (Area Code) Fax Number

EMAIL:










FEDERAL ID#:


       S.C. TAX #:




RFP NO. 






EXHIBIT D (3 of 3)
 


PAGE           

of        

IS YOUR FIRM:
1.SOLE PROPRIETORSHIP
_____YES
______NO

2.PARTNERSHIP

_____YES
______NO

3.CORPORATION

_____YES
______NO

IF COMPANY IS A SOLE PROPRIETORSHIP, LIST THE OWNER’S FULL LEGAL NAME:

IF COMPANY IS A PARTNERSHIP, LIST THE PARTNERS’ FULL LEGAL NAMES:

IF COMPANY IS A CORPORATION, LIST THE FULL LEGAL NAME, AS LISTED ON THE CORPORATE CHARTER:

IS THIS FIRM A MINORITY, OR WOMAN-OWNED BUSINESS ENTERPRISE?

            YES

 NO

IF YES, SPECIFY:             MBE

     WBE

HAS THIS FIRM BEEN CERTIFIED AS A MINORITY/WOMAN-OWNED BUSINESS ENTERPRISE BY ANY GOVERNMENTAL AGENCY?                YES                  NO

IF YES, SPECIFY GOVERNMENTAL AGENCY:





DATE OF CERTIFICATION:








EXHIBIT E - EVALUATION FORM 
Beaufort County will use the following criteria, in ranking and selecting the firm, based upon the submitted RFP response:  (maximum 100 points)
DATE: __________________________
REVIEWER’S NAME/TITLE:  _____________________________________
FIRM NAME & RFP No: _____________________________________________

	No.
	CRITERIA
	POINTS POSSIBLE
	POINTS SCORED

	1
	Demonstrated experience with design build projects of similar nature
	25

	

	2
	Demonstrated success in budget control during design and establishing and maintaining GMP.
	25
	

	3
	Demonstrated experience with land, ROW and easement acquisition.
	15
	

	4
	Demonstrated experience in construction project management
	15
	

	5
	Capacity to perform.
	10
	

	6
	Location and knowledge of locality of the project.
	10
	

	
	
	TOTAL POINTS
	


6 | Page

