I

ADVERTISEMENT FOR BIDS
SITE 2 MSWL – PHASE 1 & 2 CLOSURE CONSTRUCTION
NEWTON COUNTY LOWER RIVER ROAD LANDFILL

RFB #20 - 13
NEWTON COUNTY SOLID WASTE AUTHORITY

NEWTON COUNTY, GEORGIA 
Sealed Bids for Site 2 MSWL – Phase 1 & 2 Closure Construction at the Newton County Lower River Road Landfill will be received at the Newton County Purchasing Department located in the Administration Building, 1113 Usher Street, Suite 204, Covington, Georgia 30014, until 2:00 p.m. legal prevailing time (local time) on Wednesday, January 29, 2020, at which time they will be opened and read aloud.  All bids must be sealed and clearly marked “Site 2 MSWL - Phase 1 & 2 Closure Construction at the Newton County Lower River Road Landfill” and submitted to the attention of the Ms. Randi Fincher, Purchasing Coordinator.  No bid may be withdrawn after the closing time for the receipt of bids for a period of sixty (60) calendar days.
The Work to be done consists of furnishing all materials, equipment and performing all labor necessary for:
Division No. 1:  Site 2 MSWL -Phase 1 & 2 Closure Construction

Relocating and covering waste and soils, site grading, and providing and installing storm drainage systems and appurtenances for the Site 2 - Phase 1 & 2 Closure Construction at the Newton County Lower River Road Landfill. The work also includes providing the equipment and performing all labor necessary for the installation of ± 16.8 acres of ClosureTurf final cover system and appurtenances.

Division No. 2:  Prefabricated Flare System
Furnishing and installing a prefabricated flare system including sitework, piping, connections, pilot gas, fencing bracing and gates, blowers, controls, electrical and all other appurtenances.
The Bidder hereby agrees to commence work under this contract on or before a date to be specified in a written "Notice to Proceed" and to fully complete the work within 180 consecutive days for Division No. 1 and Division No. 2 thereafter as stipulated in the specifications.  Bidder further agrees to pay as liquidated damages, the sum of $400.00 for each consecutive working day thereafter.  
Bid Documents may be obtained from or examined at  Harbin Engineering, P.C., 41 West Johnston Street, Forsyth, Georgia 31029; (478) 992-9122, Monday through Friday between the hours of 8:00 am and 4:00 pm (local time.)  Printed documents may be purchased for One Hundred Fifty Dollars ($150.00) per set; NON-REFUNDABLE.  Electronic copies may be downloaded and utilized for bidding.  Contact Harbin Engineering, P.C. to obtain the http://www.sharefile.com hyperlink and password to download the bid documents.  Bid documents with plan sheets in Adobe "PDF" file format are Twenty-Five Dollars ($25.00) per set.  Bid documents with plan sheets in AutoCAD "DWG" file format are Fifty Dollars ($50.00) per set.

A MANDATORY pre-bid meeting will be held on Friday, January 10, 2020 at 10:00 a.m. (local time) at the Newton County Landfill located at 205 Lower River Road, Covington, Georgia 30014.
Bonds: All bids must be accompanied by a Bid Bond in an amount not less than ten percent (10%) of the Total Bid amount for Division No. 1, Division No. 2, or Division No. 1 and Division No. 2, whichever is greater.  The Successful Bidder for either or both contracts, if awarded the Contract, will be required to furnish a Performance Bond and Payment Bond, each in the amount of one hundred percent (100%) of the Contract amount.
The surety company on the contract performance bond shall be a surety company authorized to do business in the State of Georgia.  Said bond and surety shall be subject to approval by the Owner’s attorney.  
Qualifications of Bidder:  Each Bidder should have completed similar projects and have experience with projects similar in size, type and complexity and demonstrate this to the satisfaction of the Engineer and the Newton County Solid Waste Management Authority (Owner.)  Submission of qualifications are to be provided with the bid.
Division No. 1 Bidders must hold a current Utility Contractor License issued by the Georgia State Construction Industry Licensing Board.  The bidder must have been the prime contractor on at least three (3) projects including over two (2) million square feet of flexible membrane liner and/or cap for municipal solid waste landfills.  The installer of the ClosureTurf geosynthetics must be an approved ClosureTurf installer.
Division No. 2 Bidders must provide a flare from a flare manufacturer who has manufactured a minimum of 25 flares for landfill gas purposes in the last five (5) years.

Qualified Bidders may submit bids for any or all of the divisions listed above for this project.

Proof of professional liability and worker’s compensation insurance, an E-Verify Affidavit, SAVE Affidavit, and Affidavit of Non-conclusion will be submitted with the bid.
Permits required for the construction project selected, whether federal, state, or local, will be obtained prior to the issuance of the Notice to Proceed. All anticipated rights of way and easements required for the project have been obtained.
Owner's Right:  The Newton County Solid Waste Authority reserves the right to reject any or all bids, award Division No. 1, Division No. 2 or both Divisions, to waive informalities, and to rebid.  The Newton County Solid Waste Management Authority will award the contract to the lowest responsive and responsible bidder or bidders (subject to its right to reject all bids.)
Newton County Solid Waste Management Authority

Newton County, Georgia


December 2019
Site 2 MSWL - Phase 1 and 2 Closure Construction
Project No. 5000-021-01
I-2
Newton County Solid Waste Management Authority

