SHIP HOUSING REPAIR

ESCAMBIA COUNTY

	OWNER:
	Betty R. Fountain
	
	JOB #:
	NED S-R-10-07-2022

	ADDRESS:
	1139 Capitol Blvd.
	
	DATE PREPARED:
	09/30/2022

	
	Pensacola, Florida 32505
	
	OPENING DATE:
	10/7/2022

	PHONE: 
	850-477-3966
	
	CLOSING DATE:
	10/14/2022

	
	
	
	CLOSING TIME:
	12:30 p.m.


I/(we) certify that I/(we) have carefully examined the Housing Repair Specifications and Contractor Requirements related to the above referenced job, as furnished by Escambia County, and I/(we) have also examined the site on which the proposed work is to be performed. On the basis of these examinations, I (we) propose to furnish all materials, tools, machinery and labor necessary to complete the work in a professional, workmanship manner and to complete the work at the prices listed.

	$
	
	

	TOTAL JOB COST
	
	CONTRACTOR’S SIGNATURE

	
	
	
	

	
	
	
	TITLE

	
	
	
	

	BID OPENING DATE:
	
	
	FIRM

	 FORMCHECKBOX 
 ACCEPTED
	 FORMCHECKBOX 
 REJECTED
	
	

	
	
	
	FIRM PHONE NUMBER

	
	
	
	

	BID COMMITTEE REPRESENTATIVE
	
	


REQUIRED PERMITS AND INSPECTIONS: OSTDS Repair                                                                             
All measurements are for reference only and should be confirmed by the bidder

Mandatory on Site Pre-Bid Conference: Friday, October 07, 2022 at 8:30 a.m.
INSTRUCTIONS TO BIDDERS
Complete and submit COVER SHEET AND ALL NUMBERED PAGES OF SPECIFICATIONS with signature of Contractor, bid price, and itemized pricing. Bid submissions will be accepted online via Vendor Registry. NO hand delivered, email or fax submissions will be accepted. All bids must be received by the published deadline.
The bids will be opened by the Bid Committee and bid will be awarded to the lowest most responsive and responsible bidder for the total cost of the Project. Bids $25,000 or over must be approved by the Board of County Commissioners prior to award of contract. This bid opening will be held October 17, 2022 at 12:30 p.m. at 221 Palafox Place, Suite 305 Pensacola, FL 32502. All interested members of the public are invited to attend. Should the total cost of the Project exceed available funds, itemized pricing may be used for negotiation of the individual components of the Project or specific components may be deleted to maintain budgetary restrictions. 
Labor, overhead, permits, insurance, and profit must be included into each itemized price and not listed as a separate itemized price or listed under “miscellaneous.” Non-compliance will result in rejection of bid.

All repair work performed must be inspected (rough and final) and conform to County Ordinances, State Laws, and Florida Building Code.

The Contractor is responsible for proper reattachment/hook-up of any/all of the following that apply: appliances, existing coaxial cable, telephone and interface, electric, water, and sewage.

HOMEOWNER’S RESPONSIBILITIES AND OBLIGATIONS

The Homeowner is responsible for maintaining existing utilities for the Contractor’s use during the rehabilitation period.

The Homeowner is responsible for the removal of all belongings/furnishings from the designated work areas prior to the start date.  The Contractor is not responsible for removal of Homeowner’s trash and/or discarded belongings or furnishings.

PAYMENT SCHEDULE

Payment will be lump sum at project completion for bids $15,000.00 and under.  For bids over $15,000.00, contractor will be eligible for a 40% draw once all required permit applications are in place and 50% of the work is completed as determined by the itemized costs for the job.

The Contractor will be eligible for Final Payment after the following conditions have been fulfilled:


Completion of Write-Up



Inspection/Sign-off by Building Inspections and/or Health Department



Acceptance by the Homeowner (Homeowner’s Release & Warranty) 



Warranty Paper provided to the Homeowner 



Premises free from all construction debris



Submission of RRP Checklist Form (if applicable) & Contractor’s Final Affidavit


Original Invoice from Contractor
                       Surety’s Consent to Final Payment (if applicable)
COMPLETION DATE

There is a THIRTY (30) day time limit on each rehabilitation job. For every day worked in excess of the THIRTY day contract period, liquidated damages of FIFTY DOLLAR ($50.00) per day will be assessed.

ESCAMBIA COUNTY NEIGHBORHOOD ENTERPRISE DIVISION

HOUSING REPAIR PROGRAMS

CONTRACTOR REQUIREMENTS

If your firm is awarded the bid for housing repair (SHIP or HUD programs), the following items must be current and on file in order to issue a Purchase Order. 


*Current W9 (less than one year old).

*County Vendor Information sheet (less than one year old).

*Worker’s Compensation as required by State Law OR exemption form.


*Commercial General Liability ($1,000,000 coverage) listing Escambia County as 
Certificate Holder and additional insured. 

*Automobile Liability ($1,000,000 coverage) listing Escambia County as Certificate 
Holder and additional insured. 

GL and Auto Liability Certificates must state the following under the Additional Interest: 

Escambia County

C/O Neighborhood Enterprise Division

221 Palafox Place 

Suite 304
Pensacola, FL 32502-5844
All correspondence should be directed to Neighborhood Enterprise Division, 221 Palafox Place, Suite 304, Pensacola, FL 32502 for review.






*For jobs valued at $25,000 or higher, 100% Performance and Payment Bonds will be required. Performance and Payment Bond format will be provided. 

Contractor will be responsible for the recording of all bonds with Pam Childers, Clerk of The Circuit Court of Escambia County Florida.
Refer to BCC Office of Purchasing Risk Management Guidelines Procedure No: PP-180 (Performance and Payment Bonds) and PP-185 (Risk Management Guidelines) for further details. [http://www.myescambia.com/business/purchasing-policies-and-procedures]
Additionally, Neighborhood Enterprise Division will maintain the following info in the Contractor’s file:


*Contractor may not be federally debarred from participating in programs as per 
www.sam.gov 

*State registered or State Certified Contractor License

*Escambia County Competency Board License

*Escambia County Business/Occupational License 

*EPA RRP Renovator and Firm Certifications

Firms bidding on Lead Based Paint Abatement jobs must also submit proof of Lead Abatement firm certification.    

All information must be current at time of award. IF INFORMATION CANNOT BE PRODUCED IN A TIMELY MANNER, THE COUNTY RESERVES THE RIGHT TO AWARD THE BID TO THE NEXT MOST RESPONSIVE BIDDER.
                                                                                                                                                SHIP Housing Repair Program Specifications
Betty Fountain
1139 Capitol Blvd.

                                                                                                    Pensacola, FL 32505
PAGE 1
PROJECT SCOPE OVERVIEW:

Rehabilitation of an owner-occupied single-family residence to make homes safe and sanitary within the provisions of the SHIP Housing Repair program. Under the SHIP Local Housing Assistance Plan, maximum award for Housing Repair up to $12,000. Repairs needed in excess of this limit may be approved from non-SHIP funding as funding permits. Rehabilitation of the home will include the following tasks as outlined below. If additional tasks beyond those included in the bid are discovered, then additional funds may be allocated for additional tasks pending written approval from the County.
GENERAL:
▪ There is no Federal Funding on this project. 

EXISTING SEPTIC SYSTEM REPAIR:
PLEASE SEE ATTACHED PERMIT/SPECIFICATIONS AS OUTLINED BY THE DEPARTMENT OF HEALTH.
Decommission the existing OSTDS system, per the State of Florida Environmental Health Department regulation/requirements.

Replace septic system as per attached Environmental Health specifications.                   

Following the repair of the septic system, grade area and leave in a uniform/smooth condition, then provide grass seed and straw for stabilization.                                                                              All damage to yard (created by trucks and other equipment used to accomplish work herein), are to be filled to grade with topsoil and seed and straw installed.

If it is necessary to remove any part of the fence or landscaping, it will be restored to existing condition prior to repairs.

Contractor will return one time after substantial completion of work during the warranty period if areas settle to re-grade and seed. 

Tie sink drain into new system, extend soil pipe to above roof line and attach to dwelling as required.

Septic system total $____________ 

TOTAL JOB COST $__________________________


                                        (TO FRONT COVER)
