SCOPE OF PROJECT - PURPOSE AND NEED / PROJECT DESCRIPTION.

The City of Canton, Building Maintenance Department, is seeking proposals for professional design and roof construction services to remove the existing roof and replace with new EDPM or acceptable alternate materials.  This project will include any and all necessary site visits to verify and note existing conditions, the creation of the design, roof construction plans and specifications, and to perform the roof construction at Fire Station 1. The scope of work will include re-roofing the building but may also include minor mechanical, electrical, plumbing, structural, network cabling, etc. to complete the work.  This solicitation by the City will result in the selection of a qualified and experienced Firm to perform these services.  Completed upgrades are to comply with current Building Code requirements.   The station roof is approximately 17,721 square feet. The current roofing system is an TPO roof (around 2000) over a built-up roof (1985). This portion of the roof is approximately 5,900 square feet of a 17,721 square foot roof.

Building Maintenance would prefer a wall mounted building exhaust system. There is also storage space of approximately 7,502 square feet but no exhaust system upgrades are anticipated in the storage area.

- The Project is anticipated to consist of the design and construction of the roof systems.

- Utilities:  All utilities are easily accessible for the project.

- The Owner’s budget for design and construction of the Project is $336,000.

- The Criteria Architect/ Engineer is James Benekos/City Engineering.

Scope of Services

Design-Build services for the Project are anticipated to include, but not necessarily be limited to:

- Preliminary Services (design phases may be combined, as appropriate and agreed to by Owner)

  - Integration of Owner’s needs as set forth in the RFP and accepted suggestions throughout the design phases

  - Schematic Design

  - Design Development

  - Construction Documents

  - Preconstruction services including but not limited to constructability review and cost estimating at all phases

  - Permit Acquisition / Approval

  - Development and submission of a Guaranteed Maximum Price Proposal

  - Prequalification of subcontractors for the Work

- Construction Services

- Solicit bids from prequalified subcontractors and recommend subcontractors to use for the Work.

- Perform the Work through subcontractors or Design-Builder’s own forces.

- Conduct construction supervision and quality assurance/quality control.

- Conduct progress scheduling / compliance assurance

- Conduct regular progress meetings

- Conduct testing, inspection, and commissioning

- Conduct Project close-out

- Post-Construction Services

- Warranty obligations

Fire Station 1 Roof

- The contractor will supply the necessary labor, material, tools, and equipment to provide the following work.

- Demolish and remove the three existing roofing systems down to the deck, clean and haul away all resulting debris in acceptable method.

- Provide and install a layer of 2.5” ISO insulation and a layer of 2” ISO (R-25) insulation to meet Ohio Building Code requirements, mechanically fasten material to the deck.

- Provide and install 60 mil black EPDM, fully adhered with all the necessary flashings per the roofing manufacturers specifications.

- Alternate:  Provide and install 60 mil white TPO, fully adhered with all the necessary flashings, curbs, railings and saddles per the roofing manufacturers specifications.

- Furnish and install new 24-gauge edge metal (color to be agreed upon).

- Supply a 2 Year Contractor Warranty and a 20 Year Manufacturer Warranty.

City's Rep. for the project: Cliff Graves

Anticipated # of Days to complete from Notice of Commencement is 120.  The project may be done in 2024 or early 2025 upon mutual agreement.