Addendum #1

BID#23-004 TSPLOST MILLING AND RESURFACING YEAR 1

- When does the City expect to issue the Notice to Proceed (NTP) for this project?  We are concerned about an NTP for this project in the Fall of 2022 which would mean that all of the paving would take place during the colder, wetter winter months when conditions are no idea for asphalt paving. September 27, 2022

- Could you please provide a list of streets that will be milled/paved under this contract, along with the Lengths, Widths and depth for the paving and milling on each road?  We are not able to properly price this contract without this information.

| STREET | YEAR | LENGTH FEET | LENGTH MILES |
| --- | --- | --- | --- |
| BEHAN PL 24’w w/ cul-de-sac | 1 | 156 | 0.03 |
| CARVER RD 24’ w | 1 | 5,637 | 1.07 |
| FISHER WAY 22’ w w/ cul-de-sac | 1 | 157 | 0.03 |
| KENTUCKY AVE 16’ w | 1 | 1,171 | 0.22 |
| LEXINGTON AVE 24’w | 1 | 1,160 | 0.22 |
| LYNN LN 20’ w | 1 | 509 | 0.10 |
| W LEXINGTON AVE 22’ w w/ 2 cul-de-sac | 1 | 1,659 | 0.31 |
|  | YEAR 1 TOTALS | 10,449 | 1.98 |

Cul-de-sac cross measurements are 86’ x 86’

Milling should be done at a depth of 2 inches.