SHIP HOUSING REPAIR

ESCAMBIA COUNTY

	OWNER:
	Valerie M. Lawson
	
	JOB #:
	S-R-2019-1

	ADDRESS:
	102 Comanche Trail
	
	DATE PREPARED:
	12-13-2018

	
	Pensacola, Florida 32506
	
	OPENING DATE:
	12-28-2018

	PHONE: 
	850-253-5194
	
	CLOSING DATE:
	01-11-2019

	
	
	
	CLOSING TIME:
	12:00 noon


I/(we) certify that I/(we) have carefully examined the Housing Repair Specifications and Contractor Requirements related to the above referenced job, as furnished by Escambia County, and I/(we) have also examined the site on which the proposed work is to be performed. On the basis of these examinations, I (we) propose to furnish all materials, tools, machinery and labor necessary to complete the work in a professional, workmanship manner and to complete the work at the prices listed.

	$
	
	

	TOTAL JOB COST
	
	CONTRACTOR’S SIGNATURE

	
	
	
	

	
	
	
	TITLE

	
	
	
	

	BID OPENING DATE:
	
	
	FIRM

	 FORMCHECKBOX 
 ACCEPTED
	 FORMCHECKBOX 
 REJECTED
	
	

	
	
	
	FIRM PHONE NUMBER

	
	
	
	

	BID COMMITTEE REPRESENTATIVE
	
	


REQUIRED PERMITS AND INSPECTIONS:  Roof                                                                                          
	Type of Construction:
	Masonry
	Year Built: 1930

	

	Roof:
	50’x31’
	Parapet walls:
	165 Lineal Feet


All measurements are for reference only and should be confirmed by the bidder

Mandatory on Site Pre-Bid Conference: Monday, January 7, 2019 at  8:30 a.m.

INSTRUCTIONS TO BIDDERS
Submit COVER SHEET AND ALL NUMBERED PAGES OF SPECIFICATIONS with signature of Contractor and bid price in ink. Specifications in pencil will be rejected.  Bids must be in a sealed envelope and hand-delivered to Neighborhood Enterprise Division Office, 221 Palafox Place (Ernie Lee Magaha Government Building), Suite 200, Pensacola, FL 32502 office by 12:00 noon at the closing date specified. NO email or fax submissions will be accepted. 

The bids will be opened by the Bid Committee and bid will be awarded based upon the lowest eligible bidder with the most reasonable combined bid for the work specified. Itemized pricing may be used for negotiation in the event of a change in the scope of work as described within the Specifications.

Labor, overhead, permits, insurance, and profit must be included into each itemized price and not listed as a separate itemized price or listed under “miscellaneous.” Non-compliance will result in rejection of bid.

All repair work performed must be inspected (rough and final) and conform to County Ordinances, State Laws, and Florida Building Code.

The Contractor is responsible for proper reattachment/hook-up of any/all of the following that apply: appliances, existing coaxial cable, telephone and interface, electric, water, and sewage.

HOMEOWNER’S RESPONSIBILITIES AND OBLIGATIONS

The Homeowner is responsible for maintaining existing utilities for the Contractor’s use during the rehabilitation period.

The Homeowner is responsible for the removal of all belongings/furnishings from the designated work areas prior to the start date.  The Contractor is not responsible for removal of Homeowner’s trash and/or discarded belongings or furnishings.

PAYMENT SCHEDULE

Payment will be lump sum at project completion for bids $15,000.00 and under.  For bids over $15,000.00, contractor will be eligible for a 40% draw once all required permit applications are in place and 50% of the work is completed as determined by the itemized costs for the job.

The Contractor will be eligible for Final Payment after the following conditions have been fulfilled:


Completion of Write-Up



Inspection/Sign-off by Building Inspections and/or Health Department



Acceptance by the Homeowner (Homeowner’s Release & Warranty) 



Warranty Paper provided to the Homeowner 



Premises free from all construction debris



Submission of RRP Checklist Form & Contractor’s Final Affidavit


Original Invoice from Contractor
                        Surety’s Consent to Final Payment if applicable

COMPLETION DATE

There is a THIRTY (30) day time limit on each rehabilitation job. For every day worked in excess of the THIRTY (30) day contract period, a FIFTY DOLLAR ($50.00) per day penalty will be assessed.

ESCAMBIA COUNTY NEIGHBORHOOD ENTERPRISE DIVISION

HOUSING REPAIR PROGRAMS

CONTRACTOR REQUIREMENTS

If your firm is awarded the bid for housing repair (SHIP or HUD programs), the following items must be current and on file in order to issue a Purchase Order. 


*Current W9 (less than one year old).

*County Vendor Information sheet (less than one year old).

*Worker’s Compensation as required by State Law OR exemption form.


*Commercial General Liability ($1,000,000 coverage) listing Escambia County as 
Certificate Holder and additional insured. 

*Automobile Liability ($1,000,000 coverage) listing Escambia County as Certificate 
Holder and additional insured. 

GL and Auto Liability Certificates must state the following under the Additional Interest: 

Escambia County

C/O Neighborhood Enterprise Division

221 Palafox Place 

Suite 200

Pensacola, FL 32502-5844
All correspondence should be directed to Neighborhood Enterprise Division, 221 Palafox Place, Suite 200, Pensacola, FL 32502 for review.






*For jobs valued at $25,000 or higher, 100% Performance and Payment Bonds will be required. Performance and Payment Bond format will be provided. 

Contractor will be responsible for the recording of all bonds with Pam Childers, Clerk of The Circuit Court of Escambia County Florida.
Refer to BCC Office of Purchasing Risk Management Guidelines Procedure No: PP-180 (Performance and Payment Bonds) and PP-185 (Risk Management Guidelines) for further details. [http://www.myescambia.com/business/purchasing-policies-and-procedures]
Additionally, Neighborhood Enterprise Division will maintain the following info in the Contractor’s file:


*Contractor may not be federally debarred from participating in programs as per 
www.sam.gov 

*State registered or State Certified Contractor License

*Escambia County Competency Board License

*Escambia County Business/Occupational License 

*EPA RRP Renovator and Firm Certifications

Firms bidding on Lead Based Paint Abatement jobs must also submit proof of Lead Abatement firm certification.    

All information must be current at time of award. IF INFORMATION CANNOT BE PRODUCED IN A TIMELY MANNER, THE COUNTY RESERVES THE RIGHT TO AWARD THE BID TO THE NEXT MOST RESPONSIVE BIDDER.
                                                                                                                                                  SHIP Housing Repair Program Specifications
Valerie M. Lawson
102 Comanche Way
Pensacola, FL 32506
PAGE 1
GENERAL:
▪ The subject Housing Unit was built prior to 1978 and therefore is a “targeted property” under the EPA’s RRP Rule, as some painted surfaces may be disturbed.                                   Therefore the implementation of “safe work practices” is required along with submittal by the RRP Contractor of “Renovation Recordkeeping Checklist” form.
▪ There is no Federal Funding on this project. 

ROOR REPLACEMENT
It is a requirement that the Installer of roofing products be certified by the manufacture of products being installed.
Remove existing roof covering to the decking and replace any deteriorated or damaged decking with like, kind and quality of existing materials (figure 200 sq. ft.).

Refasten and certify decking attachment as per Escambia County Building Code.

Remove 1 chimney to below roof line and repair framing and decking with like, kind and quality of existing materials.
Install 1” Perlite Insulation Board or equivalent as per manufactures guide lines and Escambia County Code.
Install white TPO roof with base sheet as per manufactures guide lines to Escambia County Code.

Install new scupper drains with Conductor Heads through parapet walls as required.

Note that the one that has been closed off will need to re-opened. 
Flash parapet walls with new full cover metal cap match color and drip profile of front porch cap.

Replace all boots with manufactures recommended type.

Flash 1 chimney.
Roof total $______________
TOTAL JOB COST $__________________________
(TO FRONT COVER)
