Bid Specifications and Notice to Bidders for

Tree Removal and Minor Excavation – City Park 2025

Notice to Bidders

Project Title: Tree Removal and Minor Excavation – City Park 2025
Project Location: Camdenton City Park
Bid Opening Date: March 26, 2025
Bid Submission Deadline: March 26, 2025 @ 10:00 AM
Project Number: 25-02

The City of Camdenton invites bids for the Tree Removal and Minor Excavation project at Camdenton City Park. The work includes but is not limited to select tree removal and excavation, throughout the City Park.

Bidders must comply with all local, state, and federal regulations and provide all necessary documentation. The successful bidder will be required to provide proof of insurance, affidavits of compliance with safety training, E-verification and licensing in accordance with local laws.

On Site Inspection/Review:
For all bidders interested in reviewing the site and asking questions regarding the project please contact Travis Brock, Park Director, at 573-346-8402.

Bids will be opened publicly on March 26, 2025 at Camdenton City Hall, 437 W US Highway 54 at 10:00 AM. Late submissions will not be considered.

The City of Camdenton reserves the right to reject any or all bids.

Contact Information:
Travis Brock, Park Director
573-346-8402
tbrock@camdentoncity.com

Bid Specifications for

Tree Removal and Minor Excavation – City Park 2025

Project Overview

The project involves the removal and trees throughout the City Park as well as minor excavation at specified areas. The contractor will be required to perform tree removal of selected trees and minor excavation. The scope of work includes:

- Tree Removal:

- Select trees throughout the City Park will be slated for removal

- Excavation:

  - Excavation of specified area within the City Park

  - Removal of all debris, vegetation, and obstacles that may obstruct proper storm water drainage.

  - Disposal of excavated material in compliance with local regulations.

- Erosion Control:

  - Implement erosion control measures, including silt fences, riprap, or other methods as required.

  - Apply grass seed, mulch, or other materials to promote regrowth and prevent soil erosion.

- Quality Control:

  - Work must comply with all local, state, and federal construction and environmental standards.

  - A final inspection and approval by Travis Brock, Park Director will be required before the project is deemed complete.

Materials and Equipment

- The contractor is responsible for providing all necessary equipment, including tree removal equipment, excavation machinery, and transport for debris removal.

Contractor Qualifications

The contractor must:

- Have prior experience with tree removal and similar excavation projects.

- Be licensed and insured as required by local regulations.

- Provide proof of the ability to complete the project within the specified timeline.

Bid Requirements

- Bid Form: Complete and sign the bid form provided by the contracting agency.

- Bid Bond: Not required.

- Timeline: Provide a detailed work schedule outlining start and end dates for each phase of the project.

- References: Submit at least 3 references from similar projects completed in the last 5 years.

- Insurance: Proof of liability insurance, workers' compensation insurance, and any other required coverage must be submitted with the bid.

Contract and Payment Terms

- Contract Type: Lump Sum

- Payment Schedule: Payments will be made based on completed work, with 25% of the total payment held until the final inspection is approved.

- Completion Date: The project must be completed within 30 days of the Notice to Proceed date.

Submission Instructions

Submit bids in a sealed envelope addressed to:
City of Camdenton
Office of City Clerk

437 W US Highway 54
Camdenton, Missouri 65020
573-346-3600
Bids must be submitted by March 26, 2025 at 10:00 AM. Late bids will not be considered.

Questions

All questions regarding the bid process or project specifications should be directed to Travis Brock, Park Director at 573-346-8402 or tbrock@camdentoncity.com.

BID FORM

Tree Removal & Minor Excavation – City Park 2025

| DESCRIPTION | PER UNIT PRICE | TOTAL PRICE FOR ITEM |
| --- | --- | --- |
| Tree Removal |  |  |
| Excavation |  |  |
| TOTAL BID PRICE |  |  |

TOTAL BID:

__________________________________________________ Dollars  ($_________________)

DATED at _________________________ this _______ day of _________________, 2025.

Signature:							Business Address of Bidder:

____________________________				_________________________

(Company)

_________________________

By _____________________________________

_________________________

________________________________________

(Title)								_________________________

(Telephone Number)

_________________________

(E-MAIL)

If Bidder is a corporation, supply the following information:

State in which incorporated:		_______________________________________

Name and address of its:

President	________________________	Secretary	_______________________

Address	________________________			_______________________

________________________			_______________________