STATEMENT OF WORK (SOW)

FOR AN ENVIRONMENTAL BASELINE SURVEY (EBS) & WETLANDS DELINEATION AT

JOINT BASE CHARLESTON, SOUTH CAROLINA

Unrestricted BPA Pool

1.0	PURPOSE

The purpose of this project is to complete an Environmental Baseline Survey (EBS) for a 53 Acre parcel at Joint Base Charleston (JB-CHS), South Carolina.

The purpose of the EBS is to evaluate the physical and environmental condition of the property to establish the baseline of data to be used in Air Force decision making regarding the proposed property. The EBS shall be conducted in accordance with AFI 32-7066, Environmental Baseline Surveys in Real Estate Transactions, 26 January 2015.

2.0	BACKGROUND

JB-CHS proposes an EBS for 53 acres of underutilized, non-excess real estate. The proposed site is a relatively level undeveloped property.

3.0	POINTS OF CONTACT (POC)

JB-CHS POC: Name: Mark Epstein, Office:  628 CES/CENPL, Phone: 843-963-1458, Email: Mark.Epstein@us.af.mil.

- SCOPE OF WORK

    - GENERAL REQUIREMENTS

    - Meetings

The Contractor shall coordinate and conduct one (1) kickoff meeting via teleconference with the JB-CHS representatives. The Contractor shall also coordinate/conduct and/or support up to four (4) teleconferences with the customer and/or JB CHS. The purpose of the meetings include, but are not limited to, progress reviews, planning, project status, and the general exchange of information concerning current and future activities.

    - Work Plan

The Contractor shall prepare a brief Work Plan to comply with Department of Defense (DoD), Air Force, federal, state, and local regulations regarding the work to be performed.

    - Health and Safety Plan

The Contractor shall prepare a brief Health and Safety Plan (HSP) to comply with Air Force, Occupational Health and Safety Administration (OSHA), United States  Environmental Protection Agency (USEPA), state, and local health and safety regulations regarding the proposed work effort. The Contractor shall utilize to the fullest extent possible any existing related HSP, tailored specifically to the current effort. The Contractor shall use USEPA guidelines for designating the appropriate levels of protection needed at the study sites as applicable. The Contractor shall maintain written certification that the approved HSP has been reviewed with all personnel that work at the project site prior to their mobilization.

  - WETLANDS DELINEATION

    - Wetland Delineation

The Contractor shall review existing data and contact appropriate state and federal agencies for information on aquatic resources, as needed to delineate wetlands. The Contractor shall apply the

U.S. Army Corps of Engineers’ (USACE) 1987 Wetland Delineation Manual current supplements criteria and conduct a Jurisdictional Wetlands Delineation within the boundary of the Site. The Site boundary (the project area), the wetlands boundaries/lines, and the data point locations shall be marked in the field, and Global Positioning System (GPS) points will be taken to produce a plat. A draft survey report shall be prepared and submitted for review, with all revisions incorporated into a Preliminary-Approximate wetland jurisdictional determination request to the USACE for verification. Use the USACE Charleston District JD Request Form/Guidance dated February 2015.  A final wetlands survey report shall be provided after verification and concurrence by the USACE.

  - ENVIRONMENTAL BASELINE SURVEY

The Contractor shall prepare an EBS describing the condition of the subject property that the Air Force proposes for the EUL of Area 2000 at JB-CHS in accordance with AFI 32-7066, Environmental Baseline Surveys in Real Estate Transactions, 26 January 2015. This instruction complements AFI 32-9001, Acquisition of Real Property; AFI 32-9003, Granting Temporary Use of Real Property; AFI 32-9004, Disposal of Real Property; AFI 32-7020, The Environmental Restoration Program, and AFI 63-701, Industrial Facilities. Additional references for conducting an EBS can be found in the American Society for Testing and Materials (ASTM) standards:  Standard Practice for Environmental Site Assessments: Phase I Environmental Site Assessment Process, ASTM Designation: E 1527-93, and Standard Practice for Environmental Site Assessments: Transaction Screen Process, ASTM Designation: E 1528- 93.

The Contractor shall use to the fullest extent possible all previously developed information necessary to prepare the EBS.  The results of this EBS will: (a) document the nature, magnitude, and extent of any environmental contamination of the subject property; (b) define potential environmental contamination liabilities associated with the subject real property transaction; (c) develop sufficient information to assess the health and safety risks, and ensure adequate protection of human health and the environment related to the subject property transaction; (d) determine possible effects on property valuation from any contamination discovered; and (e) provide notice to Air Force through AFCEC COR, installation POC, when required under Section 120(h)(1) of the Comprehensive Environmental Response, Compensation and Liability Act (CERCLA) 42 U.S.C. 967-20(h)(1), of type, quantity, and time frame of any storage, release or disposal of a hazardous substance on the property.

    - Data Review and Analysis

The Contractor shall perform at a minimum, a comprehensive records search, analysis of aerial photographs, interviews with current and/or former employees, visual site inspection, identification of sources of contamination, ongoing response actions or actions that have been taken, and physical inspection of property and adjacent property.

The Contractor shall also complete a reasonable search for and review of available Air Force, Federal, regulatory agency, state and local government studies and records (such as but not limited to: Federal Emergency Management Agency Maps, EAs, Biological Assessments, Biological Opinions, INRMPs, and Cultural Resources records and conduct inquiry into the existence and availability of relevant information and records to include complete or partial surveys, inspection reports, or other relevant records as described in AFI 32-7066.

Examples of such records include but are not limited to maps showing archaeologically sensitive areas, historic activities, storage tank locations, results of storage tank leak testing, hazardous waste management plans, spill plans, base comprehensive plans, utility drawings, environmental impact analysis documents, biological surveys for federally threatened and endangered species associated with the property, bioenvironmental engineering case files, environmental incident reports, supply records and surveys related to drinking water surveillance, Environmental Compliance Assessment and Management Program, asbestos, Polychlorinated Biphenyls (PCBs), radon, and lead-based paint, ERP and Military Munition Response Program studies, records and reports regarding lead-based paint hazards in or around residential facilities or the presence and condition of asbestos in existing structures or in soil, etc.

For adjacent property, the Contractor shall review all reasonably obtainable Federal, state, and local government records to determine if there has been a release of any hazardous substance, petroleum product, or petroleum on the adjacent property and whether the release is likely to cause or contribute to a spreading or migration of any hazardous substance or any petroleum product onto the subject property.

    - EBS Report

Based on the findings, the Contractor shall prepare a Draft and Final EBS report that categorizes the presence of hazardous substances or petroleum products or their derivatives using the environmental condition categories as described in AFI 32-7066. Categories shall be assigned, as applicable, to defined or identified areas within the property, so the real property transaction documents can disclose or warn, with specificity, which portions of the property fall under the relevant categories.  The Final EBS report must contains a certification signed by the preparer regarding the accuracy of the EBS. If the presence of hazardous substances is on the subject property, a certification regarding the presence of hazardous substances must be included. The EBS must be prepared, certified and signed by an Environmental Professional as required by AFI 32-7066.

- GENERAL COMPLIANCE REQUIREMENTS

  - Document Quality

All documents specified in this statement of work, including “Draft” documents, shall be professionally prepared and free of typographical, mathematical, grammatical and spelling errors. Any document submitted with multiple typographical, grammatical and spelling errors shall be rejected and returned to the Contractor without review, pending submittal of a professionally prepared document.  The Contractor shall not use company logo on any Air Force documents or indicate the documents submitted per this delivery order were prepared by said company anywhere in the documents.  However, the Contractor shall list responsible personnel that worked on the documents in the List of Preparers and can show that the employees worked for the contractor's company or their subcontractors’.

  - Comment Resolution

The Contractor shall include all review comments, the response to each review comment, and minutes from all meetings/conferences in the final package for each deliverable, unless otherwise directed by the COR. The Contractor shall resolve any conflicting comments.

  - Site Visits

The Contractor shall advise the base POC at least 5 working days prior to any visits to governmental agencies (Federal, State, County, and City) or to any location under this delivery order.

  - Government Property and Information

All material and software gathered and/or developed in the performance of the Tasks listed in this statement of work shall be the property of the government and shall not be used or distributed by the contractor without written approval of the COR. Materials not provided by the government, to include adjoining land use and zoning data and digitized background maps will be purchased by the Contractor and shall become the property of the government upon publication of any document or completion of this delivery order.

Neither the Contractor nor the Contractor's personnel will give news releases or conduct media interviews, or provide information concerning the work performed under this contract, unless approved in advance by the designated Air Force Public Affairs Officer and as required by the Contracting Officer, and the Contracting Officer’s Representative. All inquiries should be directed to the designated Public Affairs Officer, the CO or the COR, as appropriate.Text, Spreadsheets, and Database Files

The Air Force standard computing software is Microsoft Office 2007. Final Reports and other text documents shall be provided in Microsoft Word format AND Adobe Portable Document Format (PDF). Spreadsheet files shall be provided in Microsoft Excel 2007 format. Databases shall be provided in Microsoft Access format, unless specified otherwise, as approved by the Government. All text, spreadsheet, and database files shall be delivered on a Compact Disk read‐only memory (CD‐ROM) or Digital Versatile Disc read‐only memory (DVD‐ROM).

  - Spatial Data

The Contractor shall prepare maps and other graphics, as appropriate, to support the activities required under this TO.  The Contractor shall include graphic documentation of sites, resources, and buildings, as appropriate, in the reports specified for this TO. All products associated with this contract that provide a map representation of the location of installation features (historical, existing, or planned) including installation maps, site plans, area development plans, walls-out as-built depictions, or other related overhead (plan) views of an installation (partial or entire)

must adhere to the following requirements.  (NOTE: This requirement does not currently involve walls-in facility floor plans or interior renderings.)  All maps and associated data must comply with the latest version of Spatial Data Standards for Facilities, Infrastructure, and Environment (SDSFIE) available from the SDSFIE website: http://www.sdsfie.org/. These data will be organized using the current version of the standard approved by the Headquarters Air Force Geo Integration Office (HAF GIO) as the functional lead for installation mapping and visualization. The SDSFIE shall determine file and feature class identification and definition, attribution and valid domain values. When any geospatial information collected as a result of the contract includes information identified in the Common Installation Picture (CIP) or recognized Mission Data Set (MDS) the Contractor shall deliver data consistent with the established requirements for the data and shall ensure functionality with the receiving system.  Information must be collected at no less than 1:1200 scale for base cantonment areas and 1:4800 scale for larger undeveloped base areas. Spatial data shall meet or exceed National Map Accuracy Standards at those scales.

Metadata shall be provided and shall use Federal Geographic Data Committee (FGDC) Content Standards for Digital Geospatial Metadata (CSDGM) for organization.

Geospatial data must be delivered in a geo-referenced GIS (Geographic Information System) format (feature-based file structures with one-to-one cardinality between spatial records and attribute records) which would include Environmental Systems Research Institute’s (ESRI) shapefile and geodatabase formats.  All attribute data as specifically outlined in the task order contract must be included either in the GIS data file or as a separate table with a SDSFIE key variable that may be used to relationally join the separate table with the GIS data file. All geospatial data must be delivered in the North American Datum 1983 (NAD83) projection, State Plane Coordinate System, using feet or metric coordinate units. Further guidance on mapping units, coordinate systems and projections is available from the Installation GIO.

Mapping- or Survey-Grade Global Positioning Systems (GPS) or comparable traditional survey methods shall be used to collect geospatial data.  The use of mapping- or survey-grade GPS shall

depend on the precision requirements of the product data.  In the case of contracts involving utility construction, location and attribute data shall be obtained at the time of excavation.

Further information about precision requirements should be obtained from the installation GIO.

Source data and product data remain the property of the US Government. The Contractor may be required to explain and demonstrate the company's process for protecting all geospatial data, including but not limited to geometry, attributes, metadata, topologies, and relational database schemas and operations used in association with this SOW. The Contractor may be required to sign a non-disclosure agreement attesting to the same before source data are released.  Further information about security and nondisclosure requirements should be obtained from the installation GIO.  Some installation map data, source and/or product, may be considered by the government to be “sensitive, but unclassified.” The intent of this clause is to prevent intentional or unintentional dissemination of “sensitive, but unclassified” information to include unauthorized access to the source and product data by any entity wishing to do harm to the USAF or United States Government while the data resides on the Contractor's computer network. The Contractor is not authorized to release this information to any third party without the explicit consent of the Headquarters Air Force Office of the Civil Engineer (AF/A7C) or its involved installation. All source information must be returned to the government POC or destroyed upon completion of this project.