Request for Proposals

City of Canton, Ohio

Purchasing Department

218 Cleveland Ave. SW, 4th floor

Canton, Ohio 44702

Environmental Consulting Services

Oversight of Remediation Activities and Preparation of Contractor Bid Specifications

Item/Project

Service Director

Responsible Department

September 19, 2025 at 4:00 PM local time

Proposals Due By

Proposal Submitted By:

Company Name

Street Address

City		           						State				     Zip

Contact Person		           	     Phone No.				          Email Address

Contents

Table of Contents	2

1. Introduction & Purpose	3

2. Project Background	3

3. Scope of Services for Consultant	3

4. Consultant Responsibilities	3

5. Deliverables & Schedule	3

6. Proposal Requirements	4

7. Evaluation Criteria	4

8. Terms & Conditions	5

LEGAL NOTICE	7

City of Canton Required Contract Forms:	8

INSURANCE INFORMATION AND REQUIREMENTS	13

CONTRACT COMPLIANCE AND EEO FORMS	15

Bidder and Contractor Employment Practices Report	16

SIGNATURE	20

CITY OF CANTON CODIFIED ORDINANCES	21

Exhibit C - REMEDIAL ACTION PLAN

# 1. Introduction & Purpose

The purpose of this Request for Proposal (RFP) is to solicit proposals from qualified environmental consultants to oversee the implementation of remedial actions at the former Ohio Cast Facility located at 2408 13th Street NE, Canton, Stark County, Ohio. The selected consultant will assist in preparing bid specifications for remediation contractors and ensure compliance with applicable environmental standards.

# 2. Project Background

The site is a former industrial property with a history of casting operations dating back to the 1890s. Environmental assessments have identified soil, groundwater, and sediment contamination requiring remediation under the Ohio EPA Voluntary Action Program (VAP). The site is currently vacant and includes dilapidated structures and impacted media requiring active remediation.

# 3. Scope of Services for Consultant

The environmental consultant will provide the following services:

- Review existing environmental assessment and remedial action plan (RAP) documentation.

- Assist Owner in the development of detailed bid specifications for remediation contractors.

- Provide oversight during contractor procurement and selection.

- Monitor field activities during remediation implementation.

- Document remediation progress and compliance with VAP standards.

- Coordinate with Ohio EPA and other stakeholders as needed.

# 4. Consultant Responsibilities

- Ensure proper implementation of soil and groundwater remediation activities.

- Verify contractor compliance with bid specifications and environmental standards.

- Maintain photographic and written documentation of field activities.

- Approve sources of clean fill and disposal manifests.

- Provide technical guidance on trench excavation and oil recovery operations.

- Prepare verification sampling plans and review analytical results.

# 5. Deliverables & Schedule

The consultant shall provide the following deliverables:

- Assist Owner with the drafting of final bid specifications for remediation contractors.

- Weekly field reports and photographic logs.

- Verification sampling results and analysis.

- Remedial Action Report and No Further Action (NFA) documentation.

- Project schedule updates and coordination summaries.

The estimated duration of the project is approximately 14 months, including field work, documentation, and Ohio EPA review.  Do you concur with this estimate?

# 6. Proposal Requirements

- Company profile and relevant experience.

- Resumes of key personnel assigned to the project.

- Detailed scope of work and approach.

- Project schedule and milestones.

- Fee structure and cost estimate.

- References from similar projects.

# 7. Evaluation Criteria

- Experience with VAP remediation projects.

- Technical qualifications of proposed team.

- Clarity and completeness of cost proposal and value.

- Proposed project schedule.

- Past performance and references.

Evaluation Criteria and Scoring Matrix

Proposals will be evaluated based on the following weighted criteria. Each proposal will be scored out of 100 points:

Evaluation Criteria:

1. Experience of Firm and Key Personnel – 30%

- Experience with VAP remediation projects.

- Demonstrated experience with similar environmental consulting projects.

- Qualifications and certifications of proposed team members.

2. Technical Approach – 25%

- Understanding of project objectives and scope.

- Methodology and approach to oversight and bid preparation.

3. Cost Proposal – 20%

- Overall cost competitiveness and value.

- Clarity and completeness of cost breakdown.

4. Project Schedule – 15%

- Realistic and achievable timeline.

- Ability to meet key milestones and deadlines.

5. References – 10%

- Quality and relevance of references from past clients.

- Client satisfaction and project outcomes.

Each proposal will be reviewed by a selection committee. The highest scoring proposer(s) may be invited for an interview or requested to provide additional information prior to final selection.

# 8. Terms & Conditions

- The client reserves the right to reject any or all proposals.

- All work must comply with applicable federal, state, and local regulations.

- The consultant shall maintain appropriate insurance coverage.

- Final contract terms will be negotiated upon selection.

Proposal Submission:

The submission must not exceed 25 single-sided (8.5" x 11"), numbered pages that are double-spaced with a 12-point font, including attachments. The cover page will not count towards the total number of pages, but all others will and the submission must be in PDF format or alternate formats that are easily readable using Microsoft Word.  The proposal submission must provide adequate information needed to rank the capability of a consultant on each of the proceeding categories listed in the Selection and Evaluation Process section. The City may short list firms based on any combination of categories noted below.  The City reserves the right to require an oral technical presentation to aid in the ranking process.

Questions

Deadline for questions is 09/12/2025 at 4:00pm.  Any oral communication is considered unofficial and non-binding to the City.  An addendum to address questions will be posted by 09/16/2025 at 4:00pm.

Questions may be submitted via Vendor Registry, the City’s sourcing tool or to:

Andy Roth, Director of Purchasing

purchasing@cantonohio.gov

Firms interested in being considered for this contract must provide their proposal by 4:00 PM on 09/19/2025. Proposals received after this deadline will not be considered.

Please submit an electronic version of your proposal via the City's sourcing tool, Vendor Registry. Vendor Registry is free for your use with City sourcing events: (https://www.cantonohio.gov/448/Purchasing-Procurement).  Questions submitted prior to the deadline will be answered via an addendum.

The City of Canton’s Board of Control reserves the right to reject any and all proposals and to accept the proposal deemed most beneficial to the City of Canton.

# LEGAL NOTICE

The City of Canton will receive proposals for the Environmental Consulting Services. RFP documents are on file and available from the City of Canton’s website, https://cantonohio.gov/448/Purchasing-Procurement.  Sealed and clearly marked proposals shall be received at the City of Canton, 218 Cleveland Ave. SW, Purchasing Dept/Fourth Floor, Canton, Ohio 44702.  Proposals will be received until 4:00 p.m., local time, September 19, 2025 and opened shortly thereafter.  Questions regarding plans and specifications should be addressed in writing to Purchasing Department, at purchasing@cantonohio.gov.

By order of the Director of Public Service

John M. Highman, Jr.

Published in The Repository

09/04/2025 and 09/11/2025

# City of Canton Required Contract Forms:

PROPOSER INFORMATION AND SIGNATURE

Proposer Information Page 1 of 3

1.		The Proposer shall provide the following information as part of its proposal.

a.	Name of Proposer

b.	Business Address

.	               .              .

City          		State          Zip

c.	Business Telephone Number	(          )                          .

d.	Person, address, email and

telephone to whom official

notices are to be sent

e.	Person, address, email and

telephone for further

information regarding

this proposal

f.	State(s) of incorporation

(w/dates of incorporation)

g.	Principal place of business

i.	Federal I.D. Number		#                              . 
Proposer Information Page 2 of 3

2.	Form of Business Organization.

Corporation		         Partnership				         Other

3.	The proposer shall provide the names and addresses of all persons interested as principals (officers, partners, and associates) in this proposal.  Write first name in full, and give titles for offices.

All of the above, including the signatory to this proposal, are citizens of the United States, except the following.  (Provide names and addresses of those not a citizen of the United States.)

4.	Name and address of other person, firms or companies interested in this contract.

Proposer Information Page 3 of 3

The undersigned, having carefully examined the complete request for proposals, herewith proposes to furnish all of the goods and/or services contained within the request for proposals for Environmental Consulting Services in accordance with all specifications on file to the satisfaction of the Director of Public Safety of said City.

The bidder hereby agrees that the Director of Public Safety has the right to reject any and all proposals and to accept the proposal(s) deemed most beneficial to the City of Canton.

The undersigned certifies that the proposer has the facilities, ability and financial resources available for the fulfillment of the contract if such be awarded to said proposer.

Upon request, the proposer will be expected to amplify the foregoing statements as necessary to satisfy the City concerning his ability to successfully perform the work in a satisfactory manner.

Signed this                 day of                                                    , 20_____

Proposer

By

(Signature of individual, partner or officer signing the proposal.)

Please have this page notarized

CITY OF CANTON INCOME TAX

1.	All successful bidders shall be required to comply with all City of Canton income tax 	ordinances including the following:

a.	No person, partnership, corporation or unincorporated association may be awarded a contract with the City under Sections 105.09 or 105.10, unless the vendor is paid in full or is current and not otherwise delinquent in the payment of City income taxes, including any obligation to pay taxes withheld from employees under Section 182.05 and any payment on net profits under Section 182.06.

b.	Falsification of any information related to or any post-contractual violation of the requirement to pay City income taxes set forth in subsection (a) shall constitute cause for the rescission of the balance of the contract at the City's discretion.

c.	No partnership, corporation or unincorporated association which has as one of its partners, shareholders or owners a person who is a twenty percent (20%) or greater equity owner in such partnership, corporation or unincorporated association and who is delinquent in the payment of City income taxes as set forth in subsection (a), may be awarded a contract with the City under Sections 105.09 or 105.10.

d.	A person who is a twenty percent (20%) or greater equity owner in any partnership, corporation or unincorporated association which is delinquent in the payment of City income taxes as set forth in subsection (a) may not be awarded a contract with the City under Sections 105.09 or 105.10.

e.	By entering into contract with the City of Canton the vendor agrees with the City regarding the manner of withholding of City income taxes as provided in Section 718.011(F) of the Ohio Revised Code including the following:

- Municipal income tax withholding provisions of Sections 718.011(B)(1) and 718.011(D) ORC shall not apply to qualifying wages paid to employees for work done or services performed or rendered inside the City or on City property.

ii.	The vendor agrees to withhold income tax for the City from employees’ qualifying wages earned inside the City or on City property, beginning with the first day of work done or services performed or rendered inside the City.

2.	Vendors will be registered with the City of Canton Income Tax Department to ensure that the above qualifications are met.  Vendors are encouraged to contact the City of Canton Income Tax Department prior to bidding with any questions regarding these provisions and for registration.  Please use the contact information on the following page.

City of Canton Income Tax Department

Office Address					Correspondence Address

424 Market Ave. N					P.O. Box 9940

Canton OH 44702					Canton, OH 44711

Phone: (330) 430-7900

Fax: (330) 430-7944

Email: cantontax@cantonohio.gov

3.	Additionally, all public improvement, professional services, and services contracts shall 	also contain the following provisions:

Provision 1

Said _________________________________ hereby further agrees to withhold all City 	income taxes due or payable under Chapter 182 of the Codified Ordinances for wages, 	salaries, fees and commissions paid to its employees and further agrees that any of its 	subcontractors shall be required to agree to withhold any such City income taxes due for 	services performed under this contract. Furthermore, any person, firm or agency that has 	a contract or agreement with the City shall be subject to City income tax whether a 	resident or nonresident in the City, and whether the work being done is in the City or out 	of the City. In addition to the tax withheld for employees, the net profits on the contract 	shall be subject to City income tax.

Provision 2

By entering into contract with the City of Canton ______________________ agrees with the City regarding the manner of withholding of City income taxes as provided in Section 718.011(F) of the Ohio Revised Code.

    - Municipal income tax withholding provisions of Sections 718.011(B)(1) and 718.011(D) ORC shall not apply to qualifying wages paid to employees for work done or services performed or rendered inside the City or on City property.

    - ______________________ agrees to withhold income tax for the City from employees’ qualifying wages earned inside the City or on City property, beginning with the first day of work done or services performed or rendered inside the City.

(Ord. 238-2015. Passed 11-30-15.)

# INSURANCE INFORMATION AND REQUIREMENTS

Instructions

All successful proposers will be required to submit proof of the following items per the requirements below:

- Liability Insurance Certificate

- Workers Compensation Certificate

(Note: Proposers are encouraged to submit these items with their proposals.)

Insurance Requirements

The contractor shall maintain throughout the term of this agreement the following types and amounts of insurance:

- A standard form of errors and omissions insurance with a minimum liability coverage of one million dollars ($1,000,000.00); and

- Comprehensive general liability insurance with a minimum liability coverage of one million dollars ($1,000,000.00) each occurrence and two million dollars ($2,000,000.00) aggregate for bodily injury and property damage (including independent contractors, blanket contractual, personal injury) for claims arising thereunder; and

- Comprehensive automobile liability insurance with a minimum liability coverage of one million dollars ($1,000,000.00) each occurrence for bodily injury and property damage; and

- Worker's compensation insurance to statutory limits on employees engaged in the work covered by this agreement.

Form of Insurance

- All insurance policies shall be maintained through an insurance company satisfactory to Canton.

- Contractor shall provide the City of Canton “additional insured status” on said policies.

- All insurance policies shall contain an endorsement by the insurance carrier providing thirty (30) days’ notice to both the City and insured in the event of any change in coverage under the policy.  No less than thirty (30) days advance notice of cancellation of the insurance policy shall be given to the City by the insurer.

- Contractor shall assure that any and all consultant or subcontractors engaged or employed by Contractor carry and maintain similar insurance with reasonable prudent limits and coverages in light of the services to be rendered by such consultants or subcontractors.

- Contractor shall submit to Canton proof of such insurance in amounts satisfactory to Canton. The maintenance in full current force and effect of such form and amount of insurance shall be a condition precedent to Contractor's exercise or enforcement of any rights under the agreement with Canton.

# CONTRACT COMPLIANCE AND EEO FORMS

Instructions

- Contract Compliance Requirements:

  - The successful proposer shall be required to comply with the City Contract Compliance Program regarding equal employment opportunity.

  - Please complete and submit with your proposal the Bidder and Contractor Employment Practices Report forms located on the following pages.

  - Please be sure to fully complete section IV.  This includes reporting a number for ALL categories even if the answer is zero (0).

- Affirmative Action Plan/EEO Policy:

  - The successful proposer must submit an “affirmative action plan” and/or “EEO policy.”

  - If your company does not have a formal EEO policy, please complete the EEO Policy Statement included after the Bidder and Contractor Employment Practices Report.

Note: Proposers are encouraged to submit this information with the proposal packet.

# Bidder and Contractor Employment Practices Report

City of Canton Office of Compliance

- INSTRUCTIONS

  - This form is designed to provide an evaluation of your policies and practices as they relate to the extension of equal employment opportunity to all persons regardless to race, religion, color, sex, age, national origin, disability, sexual orientation, or sexual identity.

  - City of Canton Codified Ordinance 507 and rules and regulations pursuant thereto provide for a contract compliance inspection of personnel policies and practices related to any contract with the City including contracts for work, labor, services, supplies, equipment, materials, leases, concession agreements, and permits.

  - Completion of this Contractor and Bidder Employment Practices Report is one of the steps which demonstrate compliance with the City’s Equal Employment Opportunity Program. Responsibility for demonstrating compliance with the Program by the vendor and its subcontractors rests with the vendor or subcontractor. Such demonstration is a prerequisite for continued eligibility for the award City contracts.

- VENDOR OR BIDDER INFORMATION

1. Reporting Status A. Prime Contractor B. Prime Subcontractor C. Supplier D. Other (Specify)

2. Name, Address and Telephone Number of Bidder Covered by This Report

3. Name, Address and Telephone Number of Principal Official or Manager of Bidder

4. Name, Address and Telephone Number of Principal Office of Bidder

Evaluation (Office Use Only)

- Compliant

- Non-Compliant

- Follow up needed_________________________________________

- POLICIES AND PRACTICES

The bidder and the Contractor will indicate his willingness or unwillingness to comply with the requirements of the Equal Employment Opportunity Program of the City of Canton by encircling the applicable letter associated with each item below. The letters are interpreted as follows:

A – Current Practice      B – Company will immediately adopt this policy         C – Company is unwilling or is 								                 unable to adopt policy.

| Circle One | Items | State Reason if (C) is checked |
| --- | --- | --- |
| A B C | - The company will adopt a policy of non-discrimination on the basis of race, religion, color, sex, age, national origin, disability, sexual orientation, or sexual identity, with regard to recruitment, hiring, training, upgrading, promotion and discipline of employees or applicants for employment. This policy will be communicated in writing to all employees, subcontractors, recruitment sources and all relevant labor organizations and unions. |  |
| A B C | - The Company will develop procedures which will assure that this policy is understood and carried out by managerial, administrative, supervisory personnel. |  |
| A B C | - The company will use recruitment sources such as employment agencies, unions, and schools which have a policy of referring applicants on a non-discriminatory basis. |  |
| A B C | - The company will participate in training programs for the benefit of employees or prospective employees, according to the intent of City Codified Ordinance 507. |  |
| A B C | - Company recruiters will seek a broad recruitment base in order that a representative cross-section of applications might be obtained, and will refrain from a hiring policy which limits job applicants to persons recommended by company personnel. |  |
| A B C | - Company will take steps to integrate any position, departments, or plant locations which have no minority persons, or are almost completely staffed with one particular ethnic or racial group. |  |
| A B C | - The Company will review its qualifications for each job to determine whether such standards eliminate unemployed persons who could, if hired, perform the duties of the job adequately. The following qualifications should be reviewed: Education, Experience, Tests, and Criminal Records. |  |
| A B C | - Residence in a particular geographical area will not be a qualifying or disqualifying criterion for employment with the Company. |  |
| A B C | - The Company will provide that all bargaining agreements with employee organizations, including labor unions, have non-discrimination clauses requiring equal employment opportunity. |  |

- EMPLOYMENT DATA

Please note that this data may be obtained by visual survey or post-employment records. Neither visual surveys nor post-employment records are prohibited by any Federal, State or local law. All specified data are required to be filled in by law. Please provide truthful and accurate information. If information provided is found to be false, bidder/contractor will be subject to the loss of all future awards.

MALE: 			                              FEMALE:

| Categories | Overall Total | Total Male | Total Female | African American | Asian American | Native American | Hispanic | African American | Asian American | Native American | Hispanic |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Officials, Managers and Supervisors |  |  |  |  |  |  |  |  |  |  |  |
| Professionals |  |  |  |  |  |  |  |  |  |  |  |
| Technicians |  |  |  |  |  |  |  |  |  |  |  |
| Part-Time Seasonal |  |  |  |  |  |  |  |  |  |  |  |
| Office & Clerical |  |  |  |  |  |  |  |  |  |  |  |
| Craftsman (skilled) |  |  |  |  |  |  |  |  |  |  |  |
| Operatives (semi-skilled) |  |  |  |  |  |  |  |  |  |  |  |
| Laborers (un-skilled) |  |  |  |  |  |  |  |  |  |  |  |
| Service Workers |  |  |  |  |  |  |  |  |  |  |  |
| Total: |  |  |  |  |  |  |  |  |  |  |  |

REMARKS:   Please explain any identification data appearing on the last report which differs from that given above.  This includes major changes in employment, changes in composition of reporting units, and other pertinent information.  Use a separate sheet if additional space is required.

- ADDITIONAL INFORMATION (Optional)

Describe any other actions taken which show that all employees are recruited, hired, trained, and promoted without regard to their race, religion, color, sex, age, national origin, disability, sexual orientation, or sexual identity. Use a separate sheet if additional space is required.

- POLICY STATEMENT

The City of Canton, Ohio in conformance with local, state, and federal regulations, requires each vendor, contractor, and material suppliers working on city projects or awarded City contracts be signatures of the following statements:

- It is the policy of __________________________________ that equal employment opportunities be afforded to all qualified persons without regard to race, religion, color, sex, age, national origin, disability, sexual orientation, or sexual identity.

- In support of this document _______________________________________ will not discriminate against any employee or applicant because of race, religion, color, sex, age, national origin, disability, sexual orientation, or sexual identity.

- _________________________________________________ will take affirmative action to ensure that applicants for employment and current employees are treated fairly without regard to race, religion, color, sex, age, national origin, disability, sexual orientation, or sexual identity. Such action will include but not be limited to recruitment, advertising, or solicitation for employment, hiring, placement, upgrading, transfer or demotion, selection for training including apprenticeship rates of pay or other forms of compensation, layoffs or termination.

- _________________________________________________ will make every effort to comply with minority utilization goals as follows: (9%) nine percent minorities in your workforce on the job, (6.9%) six point nine percent female utilization on this job,  and (10%) ten percent of contract amount expended with minority business enterprises, women-owned business enterprises  or a combination of both.

- ________________________________________________shall require each sub-contractor hired for this project to adhere to this statement.

# SIGNATURE

The undersigned certifies that he/she is legally authorized by the vendor/bidder to affirm all information and statements included in this employment practices report. That he/she has read all of the foregoing statements, representations, and affirmations and that they are true and correct to the best of his/her knowledge and belief. The undersigned, understands that if any of the statements and representations are made knowing them to be false or there is a failure to implement any of the stated intentions or objectives, set forth herein, without prior notice to the Office of Compliance, the bidder/contractor could be subject to loss of current and future awards.

Firm or Corporation Name:

___________________________________________________________

Signature:

___________________________________________________________

Title:

___________________________________________________________

Date of Signing:

___________________________________________________________

# CITY OF CANTON CODIFIED ORDINANCES

Proposers shall take notice that they are to comply with the Codified Ordinances of the City of Canton including but not limited to the following:

- Chapter 105.06 – Minority Contract Provision.

  - All contracts with the City shall include the following clause:

The bidder agrees to expend at least $                      of the Contract in the 	event the contract is awarded to such bidder for minority/women's business 	enterprises. For purposes of this pledge, the term "minority/women's business 	enterprise" means a bona fide business established as a sole proprietorship, 	partnership or corporation owned, operated and controlled by one or more 	minority persons or women who have at least fifty-one percent (51%) 	ownership. "Minority" includes African Americans, Asian/Pacific Islanders, 	Hispanic/Latino Americans and Native American Indians. The minority or 	woman must have operational and managerial control, interest in capital, and 	earnings commensurate with the percentage of ownership. Minority/women's 	business enterprises may be employed as construction contractors, 	subcontractors, vendors or suppliers.

(Ord.185-2011. Passed 10-31-11.)

- Chapter 105.12 – Local Bidder Preference.

a. 	The Board of Control, in determining the lowest and best bidder in the

award of contracts to which this section is applicable, is authorized to award 	contracts to local bidders as hereinafter defined, whose bid is not more than 	five percent (5%) higher, subject to a maximum amount of twenty thousand 	dollars ($20,000.00), than the lowest dollar bid submitted by non-local 	bidders.  The Board of Control’s decision in making such an award shall be 	final.

b. 	For purposes of this section, "local bidder" means an individual or business 	entity which at the time of the award of the contract has a headquarters, 	division, sales office, sales outlet, manufacturing facility, or similar 	significant business-related location in Stark County, Ohio.

c. 	All contract specifications and/or bid documents that are distributed by 	Canton for the purpose of soliciting bids for goods and/or services shall 	contain the following notice:

Prospective bidders will take notice that the City of Canton, in determining the lowest and best bidder in the award of this contract, may award a local bidder preference to any qualified bidder pursuant to Section 105.12 of the Codified Ordinances of the City of Canton. The determination of whether a bidder qualifies for the local preference shall be made by Board of Control. The Board's decision shall be final. A copy of Section 105.12 is attached.

d. 	This section shall be applicable to all contracts for equipment, goods, machinery, materials, supplies, vehicles and/or services, which are purchased, leased and/or constructed and which require bidding pursuant to Ohio R.C. 735.05 through 735.09 and Ohio R.C. 737.03.

(Ord. 137/2023. Passed 9-25-2023.)

- Chapter 105.15 – City Income Tax

- No person, partnership, corporation or unincorporated association may be awarded a contract with the City under Sections 105.09 or 105.10, unless the bidder is paid in full or is current and not otherwise delinquent in the payment of City income taxes, including any obligation to pay taxes withheld from employees under Section 182.05 and any payment on net profits under Section 182.06.

- Falsification of any information related to or any post-contractual violation of the requirement to pay City income taxes set forth in subsection (a) shall constitute cause for the rescission of the balance of the contract at the City's discretion.

- No partnership, corporation or unincorporated association which has as one of its partners, shareholders or owners a person who is a twenty percent (20%) or greater equity owner in such partnership, corporation or unincorporated association and who is delinquent in the payment of City income taxes as set forth in subsection (a), may be awarded a contract with the City under Sections 105.09 or 105.10.

- A person who is a twenty percent (20%) or greater equity owner in any partnership, corporation or unincorporated association which is delinquent in the payment of City income taxes as set forth in subsection (a) may not be awarded a contract with the City under Sections 105.09 or 105.10.

- A contract awarded under Sections 105.09 or 105.10 for a public improvement project, services other than personal or professional services, and personal or professional services shall not be binding or valid unless such contract contains the following provisions:

Said _________________________________ hereby further agrees to withhold all City income taxes due or payable under Chapter 182 of the Codified Ordinances for wages, salaries, fees and commissions paid to its employees and further agrees that any of its subcontractors shall be required to agree to withhold any such City income taxes due for services performed under this contract. Furthermore, any person, firm or agency that has a contract or agreement with the City shall be subject to City income tax whether a resident or nonresident in the City, and whether the work being done is in the City or out of the City. In addition to the tax withheld for employees, the net profits on the contract shall be subject to City income tax.

(Ord. 238-2015. Passed 11-30-15.)

- Chapter 182.30 – Contract Provisions

  - No contract on behalf of the City under Sections 105.09 or 105.10 of the Codified Ordinances of Canton for a public improvement project, services other than personal or professional services, and personal or professional services shall be binding or valid unless such contract contains the following provisions:

Said _________________________________ hereby further agrees to withhold all City income taxes due or payable under Chapter 182 of the Codified Ordinances for wages, salaries, fees and commissions paid to its employees and further agrees that any of its subcontractors shall be required to agree to withhold any such city income taxes due for services performed under this contract. Furthermore, any person, firm or agency that has a contract or agreement with the city shall be subject to city income tax whether a resident or nonresident in the city, and whether the work being done is in the City or out of the City. In addition to the tax withheld for employees, the net profits on the contract shall be subject to City income tax.

  - By entering into contract with the city of Canton ______________________ agrees with the City regarding the manner of withholding of City income taxes as provided in Section 718.011(F) of the Ohio Revised Code.

    - Municipal income tax withholding provisions of Sections 718.011(B)(1) and 718.011(D) ORC shall not apply to qualifying wages paid to employees for work done or services performed or rendered inside the City or on City property.

    - ______________________ agrees to withhold income tax for the City from employees’ qualifying wages earned inside the City or on City property, beginning with the first day of work done or services performed or rendered inside the City.

(Ord. 238-2015. Passed 11-30-15.)

- Chapter 507.03 – Equal Employment Opportunity Clause.

b.	During the performance of this contract, the contractor agrees as follows:

      - The contractor shall not discriminate against any employee or applicant for employment because of race, age, handicap, religion, color, sex, national origin, sexual orientation or gender identity. The contractor shall take affirmative action to insure that applicants are employed and that employees are treated during employment without regard to race, religion, color, sex, national origin, military status, sexual orientation or gender identity. As used herein, the word "treated" shall mean and include without limitation the following: recruited, whether by advertising or other means; compensation, whether in the form of rates or pay or other forms of compensation; selected for training, including apprenticeship; promoted; demoted; upgraded; downgraded; transferred; laid off; and terminated. The contractor agrees to and shall post in conspicuous places available to employees and applicants for employment notices to be provided by the contracting officers setting forth the provisions of this nondiscrimination clause.

      - The contractor shall, in all solicitations or advertisements for employees placed by or on behalf of the contractor, state that all qualified applicants will receive consideration for employment without regard to race, age, handicap, religion, color, sex, national origin, military status, sexual orientation or gender identity.

(Ord. 153-2012.  Passed 9-24-12.)

      - The contractor shall send to each labor union or representative of workers, with which he has a collective bargaining agreement or other contract or understanding, a notice advising the labor union or workers' representative of the contractor's commitments under the equal opportunity clause of the City; and he shall post copies of the notice in conspicuous places available to employees and applicants for employment.

      - The contractor shall submit in writing to the City his affirmative action plan, and each subcontractor and supplier of equipment or supplies shall submit to the general contractor his affirmative action plan. The responsibility for securing these affirmative action plans falls upon the general contractor and shall be on file at the office of the general contractor. The contractor shall furnish all information and reports required by the City or its representative pursuant to this chapter, and shall permit access to his books, records, and accounts by the contracting agency and by the Executive Secretary for purposes of investigation to ascertain compliance with the program.

      - The contractor shall take such action with respect to any subcontractor as the City may direct as a means of enforcing the provisions of this equal opportunity clause, including penalties and sanctions for noncompliance; provided, however, that in the event the contractor becomes involved in or is threatened with litigation as the result of such direction by the City, the City will enter into such litigation as is necessary to protect the interests of the City and to effectuate the City's equal opportunity program and, in the case of contracts receiving Federal assistance, the contractor or the City may request the United States to enter into such litigation to protect the interests of the United States.

      - The contractor shall file and shall cause his subcontractors, if any, to file compliance reports with the City in the form and to the extent prescribed by the City or its representative. Compliance reports filed at such times as directed shall contain information as to the employment practices, policies, programs and statistics of the contractor and his subcontractors.

      - The contractor shall include the provisions of this equal employment opportunity clause in every subcontract or purchase order, so that such provisions will be binding upon each subcontractor or vendor.

      - Refusal by the contractor or subcontractor to comply with any portion of this program as herein stated and described will subject the offending party to any or all of the following penalties:

        - Withholding of all future payments under the involved public contract to the contractor in violation, until it is determined that the contractor or subcontractor is in compliance with the provisions of this contract.

        - Refusal of all future bids for any public contract with the City or any of its departments or divisions, until such time as the contractor of subcontractor demonstrates that he has established and shall carry out the policies of the program as herein outlined.

        - Cancellation of the public contract and declaration of forfeiture of the performance bond.

        - In cases in which there is substantial or material violation or the threat of substantial or material violation of the compliance procedure or as may be provided by contract, appropriate proceedings may be brought to enforce these provisions, including the enjoining within applicable laws of contractors, subcontractors or other organizations, individuals or groups who prevent, directly or indirectly, or seek to prevent, directly or indirectly, compliance with the policy as herein outlined.

(Ord. 179-74. Passed 6-17-74.)