Jones County School System

Electronic Request for Quote (“eRFQ”)

Event Name:  JCHS Paving Project

eRFQ (Event) Number: 19-34

Addendum #1

4/24/2019

A site map has been made available.  General Note and General Specifications from this map will be the prevailing scope of this job.

Changes from original scope and the above mentioned map that are noted as follows:

On General Notes:

Change #4 to Not Used

#19 was omitted.

The original scope, first paragraph states:

Provide full depth reclamation of the main student parking and bus loop roadway as indicated on plans. Mill and inlay of the front parking lot and driveway at main entrance and clean and seal coat parking lots located in rear of building at student lunch area. Re-stripe all areas currently striped. (note: concrete curb and gutter placement and repair is not included in the contract-work will be performed under separate contract.)

Correction; should read:

Provide full depth reclamation of the main student parking and bus loop roadway as indicated on the plans.  Mill and inlay of the front parking lot and driveway at main entrance and clean and seal coat parking lots located in rear of building at student lunch area.  Re-stripe all areas a currently striped.

(Note: Concrete curb and gutter placement and repair is included in this contract)

Carol Miller, GCPA