Mira Monte Contractor questions and answers

Several items for Mira Monte;

1. Are there any addendums? As posted these will be included on the Vendor Registry available through the Website https://vrapp.vendorregistry.com/Buyer/Quote/PublishQuote?QuoteId=a1be363e-2a84-451c-b6ff-ed0954edf052&ProductsServicesOption=1

2. Will the District supply surveying for the new playground asphalt to make sure ADA and drainage is what the District will accept?  please include this on your bid.

3. Restrooms will it be supplied by District? Yes. School will be closed and we can provide restrooms.

4. Water will it be supplied by the District? Yes.

5. What would be the rough start date and final completion date? Sometime following June 20. (sooner is better)

6. Is a bid bond required? Informal so no bid bond required however a performance and payment bond will be required of the winning bidder.

7. Are there liquidated damages? Yes. Contract says 15 consecutive calendar days to complete, (this is negotiable)  $ 1,000 / day as noted in the bid package

8. Will the contractor be spreading and rolling out the asphalt grinds at the District offices? Yes.

9. Was there a construction budget? Not available for publication

10.  The package calls for unit prices, but does not include the form.  How do you want this information?  This is an informal bidding process, so just including the information on in a letter or spreadsheet format is acceptable.